# FLIGGY Provider Integration Closure

M9 provider local implementation closure and integration handoff

# Closure Decision

PASS -- PROVIDER_LOCAL_IMPLEMENTATION_CLOSED / INTEGRATION_HANDOFF_READY

Main Integration = NOT AUTHORIZED. M9 Overall Closure = NOT AUTHORIZED. Production Readiness = NOT CLAIMED. Full L2 Live Validation = NOT CLAIMED. Contract Amendment = NONE.

# Accepted Capability Ledger

| Capability | Closure state | Evidence basis |
| --- | --- | --- |
| Browser acquisition foundation | ACCEPTED | LIVE-OBSERVED Level-1/provider evidence plus governance baseline |
| L1 rendered-DOM evidence semantics | ACCEPTED | LIVE-OBSERVED / OFFLINE-EVIDENCE-BACKED |
| L1 Mapper | IMPLEMENTED / VERIFIED | OFFLINE-EVIDENCE-BACKED |
| L1 Canonical Entry | IMPLEMENTED / VERIFIED | OFFLINE-EVIDENCE-BACKED |
| L2 acquisition/sanitization | IMPLEMENTED / VERIFIED | OFFLINE-EVIDENCE-BACKED |
| L2 bounded live validation | COMPLETED / LIVE GAP PRESERVED | LIVE GAP PRESERVED |
| L2 Mapper | IMPLEMENTED / VERIFIED / OFFLINE-EVIDENCE-BACKED / LIVE GAP PRESERVED | OFFLINE-EVIDENCE-BACKED / LIVE GAP PRESERVED |
| L2 Canonical compatibility | VERIFIED / EXISTING PATH REUSED | OFFLINE-EVIDENCE-BACKED |
| L2 aggregation/merger compatibility | VERIFIED / EXISTING CONSERVATIVE MERGER REUSED | OFFLINE-EVIDENCE-BACKED |
| End-to-end provider path | INTEGRATION-READY WITH PRESERVED NON-BLOCKING GAPS | Readiness audit PASS baseline |

# Residual Gap Ledger

| Gap | Closure classification | Preserved | Future owner or stage |
| --- | --- | --- | --- |
| Deterministic L1 targeting to L2 live evidence | NON-BLOCKING / P2; LIVE GAP PRESERVED | YES | Future provider integration or human-authorized live review |
| Full automated L2 live validation | NOT CLAIMED; accepted limitation | YES | Future live validation authority |
| Seller/merchant distinction | NON-BLOCKING / P2; Evidence-only | YES | Future commercial semantics review |
| Booking/purchase channel | OUT-OF-SCOPE FUTURE CONCERN | YES | Future PurchaseAccess / Purchase Guidance authority |
| Fare/cabin product distinction | NON-BLOCKING / P2; Evidence-only | YES | Future shared contract review if needed |
| Complex refund/change distinction | NON-BLOCKING / P2; partial mapped fact only when unambiguous | YES | Future commercial/rules semantics |
| Baggage commercial distinction | NON-BLOCKING / P2; exact piece count only where safely mapped | YES | Future baggage contract review |
| Availability/urgency | NON-BLOCKING / P2; Evidence-only | YES | Future inventory semantics review |
| Unrelated pre-existing Ruff debt | NON-BLOCKING / P2; unrelated to FLIGGY provider-local closure | YES | General code quality cleanup |

# Capability Claim Boundary

Permitted claims: FLIGGY Browser Acquisition foundation implemented; FLIGGY Level-1 provider path validated within accepted evidence; FLIGGY Level-2 acquisition and sanitization implemented and offline-evidence-backed; FLIGGY Level-2 mapping implemented and verified; existing canonical path compatibility verified; existing conservative equivalence and Candidate Merger compatibility verified; FLIGGY provider-local path is integration-ready with preserved non-blocking gaps.

Forbidden claims: FLIGGY Level-2 is fully live validated; all seller/commercial offers are captured; observed offers represent complete market coverage; all seller/fare/refund/baggage/availability distinctions are canonicalized; real-time inventory is complete or authoritative; purchase path is production-ready; provider-local closure means main integration, production readiness, or M9 overall closure.

# Evidence Basis

| Evidence class | Areas |
| --- | --- |
| LIVE-OBSERVED | Accepted Level-1/provider evidence and bounded provider reachability observations. |
| OFFLINE-EVIDENCE-BACKED | L1 mapper, L1 canonical entry, L2 acquisition/sanitization fixtures, L2 mapper, canonical reuse, merger compatibility, and regression tests. |
| LIVE GAP PRESERVED | LIVE-U1/R1 bounded validation ended with preserved non-blocking provider evidence gap; no full L2 live validation claimed. |
| NOT DEMONSTRATED | Complete market coverage, production-ready purchase flow, authoritative real-time inventory, and canonicalized commercial distinctions. |

# Validation Evidence

| Validation | Result |
| --- | --- |
| Focused FLIGGY/readiness regression | 158 passed |
| Full backend pytest | 816 passed, 2 skipped, 1 warning |
| Pyright | 0 errors, 0 warnings, 0 informations |
| Scoped FLIGGY/source Ruff | All checks passed |
| Live probe | NOT RUN |
| Business source/test modifications | NONE |

# Git And Governance Baseline

| Field | Value |
| --- | --- |
| Provider branch | m9-trackb-fliggy-browser |
| Closure pre-execution HEAD | 9c07bc9ee726c22f929b609df7a34f9a34bee1c5 |
| Integration readiness governance baseline | 6abf9141c6afde9d2b9df5ce05b90b42242d78a6 |
| Closure commit after completion | Recorded in Repository Authority after commit |
| Provider remote verification | Required after closure commit |
| Working tree | Required clean after closure commit |

# Integration Handoff State

PROVIDER_LOCAL_IMPLEMENTATION_CLOSED / INTEGRATION_HANDOFF_READY

A future cross-provider or main integration decision remains separately authorized and is not executed by this closure artifact.

# Reopen Conditions

| Condition | Effect |
| --- | --- |
| Integration regression | May reopen the affected provider-local path or integration handoff. |
| Explicit provider-local P0/P1 defect | May reopen if it creates wrong business truth, source splicing, price semantics corruption, or provenance loss. |
| Formal Contract Amendment affecting FLIGGY | May require targeted follow-up under the amended contract. |
| Explicit future human authorization | May reopen a named provider-local capability. |
| P2 commercial gap or known live gap alone | Does not automatically reopen provider-local implementation. |