# 机票筛选Agent
M8-U6H-CA04-R1
Post-Closure Resolver Eligibility / Candidate Coverage Repair
Specification V0.1

Status: Proposed Repair Authority — requires Authority Intake before implementation

# 1. Purpose

CA04 has been formally closed, but a post-closure 24-case end-to-end batch exposed a narrow runtime coverage gap. The semantic contract, Prompt V3, deterministic Parser/Patch consumption, removal semantics, and safety boundaries remain green; the main defect is that several newly authorized CA04 expressions are not consistently routed into the semantic resolver or are silently dropped before the resolver can act.

R1 is a bounded repair unit. It does not reopen CA04 semantics generally. It repairs the runtime eligibility/candidate-coverage wiring needed to expose already-authorized CA04 behavior to realistic user language.

# 2. Evidence Trigger

Post-closure batch result: PARTIAL, 12/24 passed.

T03–T08: explicit PRICE / FEWER_STOPS LOW-MEDIUM-HIGH phrases failed mainly as ROUTING_ERROR.

T09–T12: binary PRICE-vs-FEWER_STOPS relative importance failed because no preference relations reached the downstream path.

T18: explicit no-preference wording with absent target became CLARIFICATION_REQUIRED before the authorized REMOVE -> NO_OP path.

T20: 3+ preference ordering was safely ignored rather than surfaced as unsupported/unresolved.

Hard/Soft regression: none.

LOW->REMOVE confusion: none.

Unauthorized scope expansion: none.

Direct LLM commit/injection override: none.

Prior U4 direct DeepSeek evaluation: 27/27 PASS, supporting the conclusion that Prompt V3/model capability is not the primary defect.

# 3. Controlling Authority

R1 is subordinate to the existing CA04 base Specification, CA04-CA01 removal amendment, CA04 formal closure, M8 Hybrid architecture, and preserved M3/M6/M7 authority. If implementation requires new semantic meaning, new relation kinds, new scopes, free weights, or a changed commit authority, implementation must STOP and request a new Contract Amendment.

CA04 remains CLOSED. R1 is an additive post-closure repair authority, not an implicit rewrite of the closure artifact.

# 4. Repair Scope

## 4.1 Parser resolver eligibility / candidate coverage

Recognize already-authorized CA04 importance language for PRICE and FEWER_STOPS as resolver-eligible when deterministic code cannot fully resolve the semantics.

Ensure phrases such as 最重要、其次考虑、不太重要、最看重、次要考虑、稍微考虑 and authorized binary comparative forms can reach the existing CA04 resolver contract instead of falling into NON_BLOCKING_UNSUPPORTED or being silently discarded.

Do not duplicate semantics already deterministically resolved.

## 4.2 Binary relative importance routing

Support routing for the already-authorized two-scope PRICE vs FEWER_STOPS relative forms.

Do not generalize to 3+ scopes or arbitrary ranking dimensions.

Downstream interpretation remains Prompt V3 + existing validator/Parser consumption.

## 4.3 Patch explicit no-preference routing

Allow explicit no-preference evidence such as 价格我不在意 to reach existing CA04-CA01 REMOVE_SOFT_PREFERENCE semantics.

If the targeted preference is absent, preserve existing deterministic NO_OP.

LOW, null, or low confidence must never be treated as removal.

## 4.4 Unsupported semantic propagation

When a message contains a safely understood base request plus a clearly unsupported preference construct, do not silently represent the whole message as fully understood.

For cases such as 3+ preference ordering, preserve the valid deterministic facts but surface the unsupported/ambiguous semantic residue through the existing non-authoritative unresolved mechanism.

Do not invent DEPARTURE_TIME ranking or generalized preference-order semantics.

# 5. Explicit Non-Goals

No Prompt V3 semantic expansion unless a proven routing bug requires only a non-semantic plumbing correction; otherwise STOP.

No resolver contract expansion.

No new relation kinds.

No DEPARTURE_TIME / ARRIVAL_TIME / AIRPORT_MATCH ranking activation.

No 3+ preference ordering.

No conditional tradeoff or price-delta utility.

No free numeric weights.

No M3/M6/M7 semantic change.

No direct LLM state mutation authority.

No weakening of ambiguity, evidence closure, validation, or tests.

# 6. Target Runtime Behavior

The intended runtime flow is:

User natural language -> deterministic extraction -> candidate/eligibility classification -> existing Semantic Resolver only when language reasoning is required -> existing Prompt V3/contract/validator -> deterministic Parser or Patch builder -> M3 authoritative pipeline.

R1 changes the eligibility/candidate-coverage seam, not the semantic authority downstream.

# 7. Priority Test Set

| Priority | Cases | Expected Repair | Boundary |
| --- | --- | --- | --- |
| P0 | T03–T08 | Explicit LOW/MEDIUM/HIGH phrases become correctly resolver-eligible and produce authorized soft preferences. | No hardening; no invented constraints. |
| P0 | T09–T12 | Authorized binary relative PRICE/FEWER_STOPS expressions reach resolver and map to existing CA04 importance semantics. | No 3+ generalization. |
| P0 | T18 | Explicit no-preference reaches REMOVE semantic path; absent target becomes deterministic NO_OP. | LOW/null/confidence != REMOVE. |
| P1 | T20 | Unsupported 3+ ordering is surfaced as unresolved/unsupported residue rather than silently dropped. | No time-ranking activation. |

# 8. Acceptance Criteria

Focused tests cover each repaired routing family and negative controls.

Original 24-case post-closure batch is rerun unchanged in semantic intent.

T03–T12 and T18 must no longer fail for routing/candidate-coverage reasons.

T20 must no longer silently claim full semantic success; unsupported residue must be visible through an existing authorized outcome.

T01/T02 legacy behavior remains compatible.

T13/T14/T15 Hard/Soft boundaries remain green.

T16/T17 removal behavior remains green.

T19 remains LOW/not-remove or valid unresolved; never silent removal.

T21/T22 remain safely unresolved/ambiguous as authorized.

T23/T24 injection/authority controls remain green.

No direct LLM commit.

M3/M6/M7 unchanged.

Unified backend CI, lint/type/architecture gates pass.

No contract amendment required; if one becomes necessary, R1 implementation stops.

# 9. Success Decision

Preferred terminal decision: CA04_R1_REPAIR_READY_TO_CLOSE, only after the repaired end-to-end batch and regression gates demonstrate the already-authorized CA04 semantics are reachable without expanding authority.

If the repair reveals that the current resolver contract or Prompt V3 semantics are insufficient, return BLOCKED_FOR_CONTRACT_AMENDMENT rather than expanding scope.

# 10. Governance / Git

Implementation must begin only after this Specification is registered through Authority Intake.

Codex execution prompts and reports remain LOCAL-ONLY.

Normal successful implementation must commit, push, verify remote tracking ref, and finish with a clean tree.

A later R1 closure artifact should record the repaired routing seam and the unchanged CA04 semantic boundaries.