机票筛选 Agent

第三阶段 M5 — Walking Skeleton 正式收口

V1.0 · Milestone Closure Evidence

状态：M5-U1～M5-U5 全部 PASS；Aggregate Exit Gate G1～G10 全部 PASS

Contract Amendment：NONE

最终实现 HEAD：24e59942db3a0fc610258b40793f2615619df3fa

日期：2026-08-25

# 0. 文档定位

本文件是第三阶段 M5 — Walking Skeleton 的正式 Milestone Closure Evidence。它记录 M5-U1～U5 的实际实现、验证、架构边界、Golden Scenario、Aggregate Exit Gate 与 Git 收口证据，用于在 Repository Authority 中将 M5 从 READY/IN PROGRESS 正式更新为 CLOSED，并使 M6 — Complete Decision Engine 获得进入资格。

Contract Authority 仍由《M5 Walking Skeleton Specification V1.0》承担；本文件不替代 Specification。

本 Closure 只记录已完成事实与最终验收，不重新设计 M2/M3/M4/M5 Contract。

M5 核心原则 Implement the seam, not the full capability 已在实现中保持。

# 1. M5 Final Result

| 项目 | 最终状态 |
| --- | --- |
| M5-U1 — Structured Entry + Application Vertical Slice | PASS |
| M5-U2 — Search Execution Composition | PASS |
| M5-U3 — Minimal Decision Slice | PASS |
| M5-U4 — Publication + Public Projection | PASS |
| M5-U5 — Minimal Frontend + Aggregate Golden E2E | PASS |
| Golden Scenario Matrix | PASS |
| Determinism Gate | PASS |
| Lineage Gate | PASS |
| No-Shortcut Gate | PASS |
| Aggregate Exit Gate G1～G10 | PASS |
| Contract Amendment | NONE |
| M5 Implementation | COMPLETE / READY FOR FORMAL AUTHORITY CLOSURE |

# 2. Final Vertical Slice

M5 已实际贯通以下纵向链路，而非仅在规格层面成立：

Browser Structured Requirement → Public REST API → M3 Requirement Pipeline → SearchPlan → FlightProvider Port / MockFlightProvider → Provider Mapper → Common Normalizer → Candidate Merger → CandidateSnapshotAssembler → CandidateSnapshot → MaxPriceFilter → LowerPriceRanking → RecommendationSelector → RecommendationResult → Publication → PublishedRecommendation → current_published_recommendation → Conversation Public Projection → Browser

浏览器 E2E 使用真实 FastAPI/Vite 与确定性 Mock Provider，不使用 frontend fixture，也未绕过 M3/M4/Decision/Publication。

# 3. Implementation Unit Closure Evidence

| Unit | Commit | 实现证据 | 验证证据 |
| --- | --- | --- | --- |
| M5-U1 | 7b3da24b98c3c4a9569ed58e7eedde302075bd62 | StructuredRequirementRequest → StructuredRequirementCommand；StartStructuredRequirement；复用 execute_initial_requirement；READY callback exactly once；NOT_READY zero calls。 | 23 focused/architecture tests；backend CI 300 passed；aggregate CI PASS。 |
| M5-U2 | c139e76db3b6c124d304613e60f12f98253b18fd | SearchEligibleRequirement；plan_search；ExecuteReadyRequirementSearch；真实复用 ProviderMapper / CommonNormalizer / CandidateMerger / CandidateSnapshotAssembler；SearchExecutionResult/Status。 | 6 focused tests；backend CI 307 passed；aggregate CI PASS。 |
| M5-U3 | af23d8bc562e762c31b9e42c6ee772a675ca01a6 | MaxPriceFilter；PASS/FAIL/UNKNOWN；LowerPriceRanking；独立 RecommendationSelector；BEST_OVERALL；ExecuteMinimalDecision；复用 M2 RecommendationResult。 | 7 focused tests；backend CI 316 passed；aggregate CI PASS。 |
| M5-U4 | 8f7be65be19d9a54da2e3da64c6e272678b8a436 | 独立 PublishedRecommendation publication boundary；InMemory current publication/read state；GET /conversations/{conversation_id}；current-vs-latest separation。 | focused U4 + regressions；backend CI 322 passed；aggregate CI PASS。 |
| M5-U5 | 24e59942db3a0fc610258b40793f2615619df3fa | React/TypeScript/Vite structured form；Public API client；五类 outcome view；Playwright real FastAPI/Vite E2E；CI aggregation/no-shortcut guard。 | 7 frontend tests；2 browser E2E；backend CI 323 passed；aggregate backend/frontend/e2e/postgres PASS。 |

# 4. Requirement / Search / Decision / Publication Authority Preservation

Requirement Authority：API DTO/Application Command 均未成为 Requirement Authority；RequirementState 继续由 M3 lifecycle commit。

Search Readiness：只有 committed + READY Requirement 才进入 Search；NOT_READY 的 SearchPlan/provider/decision/publication 调用保持为 0。

SearchPlan：继续 provider-neutral、Requirement-derived，并保留 RequirementVersion lineage。

Provider：Application 通过 FlightProvider Port 调用；Mock concrete wiring 仅在 Composition Root。

Snapshot：ProviderSearchResult 真实经过 Mapper → Normalizer → Merger → SnapshotAssembler；无 fixture → Snapshot shortcut。

Decision：Filter / Ranking / RecommendationSelector 独立；Snapshot non-destructive；missing price 为 UNKNOWN，不被偷换成 FAIL。

Publication：RecommendationResult 与 PublishedRecommendation 分离；Publication 不重算 Decision。

Frontend：只读取 Conversation Public Projection / current_published_recommendation，不建立第二套业务状态机。

# 5. Acquisition & Outcome Semantics

| Outcome | 最终语义 | Publication |
| --- | --- | --- |
| PUBLISHED | 合法 non-empty Snapshot → Filter/Ranking/Selector → RecommendationResult → PublishedRecommendation | 存在 |
| SEARCH_EMPTY | SUCCESS + EMPTY + sufficient coverage → 合法 Empty Snapshot | 不存在 |
| FILTER_EMPTY | 合法 non-empty Snapshot，但 MAX_PRICE 后 eligible empty | 不存在 |
| PROVIDER_ERROR | TIMEOUT/unusable acquisition；no new Snapshot；Decision 不执行 | 不存在 |
| NOT_READY | Requirement 未达到 M3 Search Readiness；Provider 不调用 | 不存在 |
| PARTIAL usable | 现有 M4/M5 regression 证明可形成 partial Snapshot 并保留 data-quality semantics | 按实际 Decision 成果；M5 不扩展复杂 UX |

# 6. Golden Scenario Final Evidence

固定 Happy Golden Scenario：北京/PEK → 上海/SHA，departure date 2026-09-01，max price CNY 1200，lower price preferred。

| Offer | Canonical Price | Filter | Ranking | Recommendation |
| --- | --- | --- | --- | --- |
| A | CNY 980 | PASS | 1 | BEST_OVERALL |
| B | CNY 1080 | PASS | 2 | — |
| C | CNY 1350 | FAIL | — | — |

Browser E2E 显示：PEK to SHA / 2026-09-01 / CNY 980 / BEST_OVERALL / deterministic reason / requirement version。

E2E-01 Happy Published：PASS。

负向 Browser E2E — PROVIDER_ERROR projection：PASS。

GS-01 Happy Published、GS-02 Search Empty、GS-03 Filter Empty、GS-04 Provider Failure、GS-05 Not Search Ready：全部 PASS。

GS-P1 Partial Usable：通过既有 M4/M5 regression coverage，PASS。

# 7. No-Shortcut Final Gate

| Forbidden Shortcut | 结果 |
| --- | --- |
| API → RequirementState | NO |
| fixture → CandidateSnapshot | NO |
| Raw Provider Response → Decision | NO |
| CandidateSnapshot first offer → Recommendation | NO |
| RecommendationResult → Browser | NO |
| Frontend → fixture | NO |
| Application → MockFlightProvider concrete dependency | NO |
| Frontend business-state inference | NO |

结论：No-Shortcut Gate = PASS。正确的 UI 输出不是通过旁路获得，而是由正式纵向链路产生。

# 8. Lineage & Determinism

最终可追踪：RequirementVersion → SearchPlan → Provider Acquisition → CandidateSnapshot → RecommendationResult → PublishedRecommendation → Browser Public Projection。

U2 验证 RequirementVersion → SearchPlan、SearchPlan → acquisition、acquisition → Snapshot。

U3 验证 RequirementVersion → Snapshot → RecommendationResult，且 Snapshot 无 mutation。

U4 验证 RecommendationResult → PublishedRecommendation，且 RecommendationResult/Snapshot 均无 mutation。

U5 验证 Browser 与 Published result 关联。

固定 Requirement + fixture + controlled time + deterministic Filter/Ranking/Selector 下 semantic replay PASS。

# 9. Aggregate Exit Gate G1～G10

| Gate | 验收内容 | Final |
| --- | --- | --- |
| G1 | Browser → API → Application → M3 → M4 → Decision → Publication → Browser 全链真实贯通 | PASS |
| G2 | Requirement 由 M3 commit；Readiness 控制 Search | PASS |
| G3 | Port、Mapper、Normalizer、Merger、Snapshot Assembly 无 shortcut | PASS |
| G4 | Filter / Ranking / Recommendation 独立；Snapshot non-destructive | PASS |
| G5 | Recommendation generation 与 publication 分离；current published projection 存在 | PASS |
| G6 | SEARCH_EMPTY / FILTER_EMPTY / PROVIDER_ERROR / NOT_READY 可区分 | PASS |
| G7 | Requirement → SearchPlan → Snapshot → Recommendation → Publication 可追踪 | PASS |
| G8 | M1 architecture + M2/M3/M4 regression 保持 Green | PASS |
| G9 | 浏览器展示版本关联的 PublishedRecommendation | PASS |
| G10 | 未提前实现后续 milestone；Contract Amendment = NONE | PASS |

Aggregate Exit Gate：G1～G10 全部 PASS；不存在 partial/weighted PASS。

# 10. Final Validation Baseline

| Validation | 最终证据 |
| --- | --- |
| Focused M5-U5 frontend | 7 tests PASS |
| Browser E2E | 2 tests PASS |
| Backend pytest / CI | 323 passed |
| Ruff | PASS |
| Pyright | PASS |
| Frontend lint/typecheck/tests/build | PASS |
| Aggregate CI | PASS — backend/frontend/e2e/postgres |
| M5-U1～U4 regression | PASS |
| M1 architecture | PASS |
| M2 regression | PASS |
| M3 regression | PASS |
| M4 regression | PASS |

测试数量仅作为最终实现时的证据快照；未来新增测试不要求维持固定数量，但不得出现无法解释的 regression。

# 11. Scope Compliance

M5 未提前完成以下后续 Milestone 能力：

M6：完整 evaluator registry、Derived Feature、normalization/weight/contribution/aggregation、multi-role/diversity、Relaxation。

M7：Semantic Diff、ImpactDecision、SEARCH/REFRESH/ENRICH/REUSE、supersede/coalesce、完整 execution/publication guard。

M8：Real LLM、Prompt/Eval、LLM Explanation。

M9：Real Flight Provider、真实 HTTP runtime、retry/deadline/rate-limit policy。

M10：PostgreSQL/SQLAlchemy/Alembic durability 与 atomic publication。

M11：Chat/Structured Workspace、SSE recovery、409 reconfirm、完整 workflow UX。

M12：production security/observability 的完整 hardening。

Scope Gate = PASS。

# 12. Contract Amendment Check

Contract Amendment：NONE

M5-U1～U5 均在既有 M1～M4 Authority 与 M5 Specification 内完成。实现过程中未发现必须修改稳定 Requirement、SearchPlan、Provider、Snapshot、Decision/Recommendation、Publication、Conversation-centric API 或 Backend-authoritative Frontend projection semantic 的工程事实。

# 13. Git / Repository Closure Evidence

| 项目 | 证据 |
| --- | --- |
| U1 commit | 7b3da24b98c3c4a9569ed58e7eedde302075bd62 |
| U2 commit | c139e76db3b6c124d304613e60f12f98253b18fd |
| U3 commit | af23d8bc562e762c31b9e42c6ee772a675ca01a6 |
| U4 commit | 8f7be65be19d9a54da2e3da64c6e272678b8a436 |
| U5 / final implementation HEAD | 24e59942db3a0fc610258b40793f2615619df3fa |
| Branch / tracking | main...origin/main |
| Push | SUCCESS |
| Remote HEAD verified | YES |
| Working tree after U5 | clean |

本 Closure artifact 尚需通过独立 Closure Codex 操作纳入 Repository Authority；该操作不得修改 M5 source/test semantic。

# 14. Formal Closure Decision

M5-U1：PASS。

M5-U2：PASS。

M5-U3：PASS。

M5-U4：PASS。

M5-U5：PASS。

Golden Scenario Matrix：PASS。

Determinism Gate：PASS。

Lineage Gate：PASS。

No-Shortcut Gate：PASS。

Aggregate Exit Gate G1～G10：PASS。

Contract Amendment：NONE。

Formal Decision：M5 Walking Skeleton 满足正式收口条件。

完成本 Closure artifact 的 Repository 接纳与 DOCUMENT_AUTHORITY 更新后，应将 M5 标记为 CLOSED，并将 M6 — Complete Decision Engine 标记为 READY / eligible。