机票筛选 Agent
M9-FLIGGY-LEVEL2-INTEGRATION-READINESS-AUDIT-U1

End-to-End Provider Path / Residual Gap / Integration Readiness Review Specification V1.0

# 1. Unit Identity

| Field | Value |
| --- | --- |
| Unit ID | M9-FLIGGY-LEVEL2-INTEGRATION-READINESS-AUDIT-U1 |
| Type | Read-only End-to-End Provider Integration Readiness Audit |
| Provider | FLIGGY |
| Implementation authority | NONE |
| Evidence basis | Mixed accepted evidence: offline implementation/regression evidence + preserved live provider gap |
| Expected Contract Amendment | NONE |
| Primary decision | Whether FLIGGY Level-2 provider-local work is sufficiently complete to stop further provider-local expansion and move to a separately authorized M9 integration/closure decision |

# 2. Goal

对 FLIGGY 当前已完成的 Level-1 / Level-2 provider path 做一次端到端只读收口审计，把 Acquisition、Sanitization、Mapper、Canonical compatibility、Equivalence/Merger compatibility 及其 residual gaps 串成一个统一 readiness 结论。

本 Unit 的目标不是继续增加实现，而是区分：真正阻止 M9 集成/收口的 blocker，与可以明确保留到后续阶段的 non-blocking / P2 gap。

# 3. Accepted Predecessor Chain

| Area | Accepted state |
| --- | --- |
| FLIGGY Level-1 acquisition/evidence | Real rendered-DOM evidence established; list summary semantics and codeshare evidence observed. |
| FLIGGY Level-1 Mapper | IMPLEMENTED / VERIFIED / FORMALLY ACCEPTED. |
| FLIGGY Level-1 Canonical Entry | IMPLEMENTED / VERIFIED / FORMALLY ACCEPTED. |
| FLIGGY Level-2 Acquisition/Sanitization | IMPLEMENTED / VERIFIED / FORMALLY ACCEPTED; offline-fixture-backed. |
| FLIGGY Level-2 LIVE-U1/R1 | COMPLETED / PASS WITH NON-BLOCKING PROVIDER EVIDENCE GAP; further live chasing not recommended. |
| FLIGGY Level-2 Mapping Audit | PASS WITH PRESERVED EVIDENCE-ONLY FIELDS; Contract Amendment NONE. |
| FLIGGY Level-2 Mapper | IMPLEMENTED / VERIFIED / OFFLINE-EVIDENCE-BACKED / LIVE GAP PRESERVED. |
| FLIGGY Level-2 Canonical Audit | PASS WITH DOWNSTREAM MERGER RISK; existing canonical path sufficient; no L2 canonical implementation needed. |
| FLIGGY Level-2 Aggregation Audit | PASS WITH COMMERCIAL DISTINCTION GAPS; existing conservative merger contract sufficient. |

# 4. End-to-End Path Under Audit

Audit 必须验证以下路径在当前 Repository Authority 与代码中是一致、可追踪且没有未授权语义跳跃的：

Browser Acquisition → Sanitized Evidence → Provider-local Mapper → Existing Mapped Contract → Existing FLIGGY Canonical Entry / CommonNormalizer → Canonical Observations → Existing Conservative Equivalence / Candidate Merger

Level-1 与 Level-2 可以共享后半段 provider-neutral path，而无需建立两套 Canonical/Merger 实现。

Audit 不要求一个新的 live success 才能证明 offline-accepted Mapper/Canonical/Merger compatibility；但必须显式保留 live gap。

不得把 Evidence-only seller/product/rules/availability 等字段悄悄升级为 shared truth。

# 5. Residual Gap Classification Model

| Class | Meaning | Disposition |
| --- | --- | --- |
| BLOCKING | 若不解决就无法诚实完成当前 M9 provider integration/closure，或会破坏 shared contract/business truth。 | STOP；给出明确修复/Contract Amendment路径。 |
| NON-BLOCKING / P2 | 真实存在，但现有保守架构可安全降级/保留，不阻止当前 provider path 收口。 | 登记、保留、带入后续阶段。 |
| CLOSED / ACCEPTED LIMITATION | 已由前序 Unit 正式接受，当前无需重复解决。 | 引用前序 evidence，不重新开 Unit。 |
| OUT-OF-SCOPE FUTURE CONCERN | 属于 Ranking/Purchase Guidance/UI/更高层产品行为。 | 记录边界，不作为 M9 FLIGGY blocker。 |

# 6. Mandatory Residual Gaps to Re-evaluate

| Gap | Required classification question |
| --- | --- |
| Live deterministic Level-1 targeting / Level-2 live evidence gap | 在 offline implementation + bounded live attempts + preserved semantics 下，是否仍是当前 integration blocker，还是 non-blocking/P2？ |
| Seller / merchant distinction | 现有 merger 通过 INSUFFICIENT_EVIDENCE 保留多个 offer，是否足以安全收口？ |
| Booking / purchase-channel distinction | 当前不完整表达是否阻止 M9 provider data integration，还是后续 actionability/Purchase Guidance concern？ |
| Fare product / cabin product distinction | Evidence-only 状态是否会导致错误 business truth，还是仅限制 aggressive dedup/ranking？ |
| Refund/change distinction | Canonical 不承载完整规则时，保守 merger 是否避免误合并？ |
| Baggage distinction | L2 exact pieces / kg/raw rules 的现有边界是否足够安全；Canonical 不承载 baggage 是否只是 downstream gap？ |
| Availability / urgency | volatile availability wording 不进入 inventory truth 是否是正确保守边界？ |
| Pre-existing unrelated Ruff debt | 是否与当前 FLIGGY integration readiness 无关且不得作为扩 scope 理由？ |

# 7. Integration Readiness Gates

## INT-READY-01 — Authority continuity

所有 predecessor Unit 状态、governance commits 与当前 Authority 一致，无冲突/悬空授权。

## INT-READY-02 — Acquisition boundary

Browser acquisition 仍只产生 sanitized Evidence；无 Raw DOM/session secrets 穿透到 Mapper/Canonical。

## INT-READY-03 — L1 path

L1 Evidence → Mapper → Canonical path 保持接受状态且 regression green。

## INT-READY-04 — L2 acquisition/sanitization

L2 acquisition/sanitization implementation 与 bounded outcomes 保持接受状态。

## INT-READY-05 — L2 mapper

L2 sanitized Evidence → existing Mapped semantics 已接受，Evidence-only fields 未被过度解释。

## INT-READY-06 — Canonical reuse

现有 FLIGGY canonical entry/CommonNormalizer 足够；无冗余 L2 canonical implementation 需求。

## INT-READY-07 — Merger safety

现有 conservative merger 可用 DISTINCT / INSUFFICIENT_EVIDENCE 避免 false-positive merge。

## INT-READY-08 — Observation preservation

L1 summary、L2 concrete rows 与 duplicate/equivalence provenance 可追踪，不 destructive collapse。

## INT-READY-09 — Live gap disposition

LIVE-R1 gap 被明确分类且不会被错误描述为 live-validated。

## INT-READY-10 — Commercial gap disposition

seller/product/rules/baggage/availability 等 gap 被分类为 blocking/non-blocking/future concern，并有理由。

## INT-READY-11 — Shared contract preservation

无需修改 M2/M4/M6/M7/M8/shared canonical contract 才能达到当前 readiness。

## INT-READY-12 — Regression health

相关 focused/regression/architecture tests 足以证明当前 provider branch 没有 FLIGGY-specific regression blocker。

## INT-READY-13 — Scope closure

不存在仅为层级对称而需要继续创建 L2 Canonical/Merger/Snapshot provider-local Unit 的理由。

## INT-READY-14 — Integration decision readiness

证据足以支持一个后续、单独人工授权的 provider integration/closure decision。

# 8. Evidence Strength Ledger

Audit 必须逐层标记 evidence strength，禁止把 offline evidence 写成 live validation。至少使用以下标签：

`LIVE-OBSERVED`: 已在受控真实 provider 运行中直接观察。

`OFFLINE-EVIDENCE-BACKED`: 基于已接受 sanitized fixture/evidence 与 network-free tests 验证。

`LIVE GAP PRESERVED`: 曾进行 bounded live validation，但当前自动化路径未获得目标 Level-2 live evidence；gap 仍显式存在。

`NOT DEMONSTRATED`: 当前 authority/evidence 没有证明。

一个路径可以同时是 OFFLINE-EVIDENCE-BACKED / LIVE GAP PRESERVED。

# 9. Blocking Decision Rules

Provider-local live reachability/targeting gap若不导致 shared truth 错误、且已按 bounded probe policy 停止，不自动成为 blocker。

无法积极 deduplicate 不自动成为 blocker，只要 `INSUFFICIENT_EVIDENCE` 会保留候选并避免 false-positive merge。

Evidence-only commercial distinction 不自动触发 Contract Amendment。

若存在 cross-row/source splicing、价格语义升级、source identity 丢失、shared contract 无法诚实表达当前必要 truth，则属于 blocker。

若 integration 需要新的 shared semantics 才能安全进行，触发 Contract Amendment STOP。

# 10. Required Validation

只读检查当前 Authority、branch、predecessor commits/状态与实际代码。

运行 network-free focused tests 覆盖 FLIGGY L1/L2 mapper、canonical entry、L2 acquisition/sanitization、M4 CommonNormalizer/equivalence/merger、architecture/ACL negative controls。

可运行 Ruff/Pyright/appropriate backend tests 作为 readiness evidence；不得为了 unrelated pre-existing lint debt 修改无关文件。

不得运行新的 live FLIGGY probe；LIVE-R1 已给出停止进一步 live chasing 的正式 disposition。

# 11. Forbidden Scope

不得修改源码/tests/fixtures/Shared Contract/Authority（Audit execution 阶段）。

不得实现新的 L2 Canonical、Merger、CandidateSnapshot、Ranking、Recommendation、Purchase Guidance、API/frontend/database。

不得新增 seller/fare/inventory/rule/commercial identity shared semantics。

不得修改 CTRIP；不得 merge main；不得运行 live FLIGGY。

不得把本 Audit 自行解释为 main merge 或 M9 overall closure authority。

# 12. Required Verdict

`PASS — FLIGGY LEVEL2 PROVIDER PATH INTEGRATION-READY WITH PRESERVED NON-BLOCKING GAPS`

`PASS — INTEGRATION-READY WITH EXPLICIT P2 FOLLOW-UPS`

`BLOCKED — PROVIDER-LOCAL REPAIR REQUIRED`

`BLOCKED — INTEGRATION CONTRACT GAP`

`CONTRACT AMENDMENT PROPOSAL REQUIRED`

若唯一剩余问题是已知 live gap、commercial distinction gaps、aggressive dedup limitation 或未来 Purchase Guidance/actionability concern，且现有保守行为不制造错误 truth，应优先判定为 integration-ready with preserved gaps。

# 13. Exit / Next-Step Rule

Audit Execution 完成后 STOP，不 commit/push，不 merge main。若 verdict 为 integration-ready，则下一步只能是一个单独人工授权的 FLIGGY provider integration/closure/governance decision；不得自动创建实现 Unit。若存在 blocker，必须精确定位到 provider-local repair、integration contract gap 或 formal Contract Amendment。