# 机票筛选 Agent · 第三阶段 M2 Implementation Units 与验收计划

M2-U1～M2-U5 执行顺序、范围、测试与证据清单

版本：V1.0｜日期：2026-08-21

# 0. 文档定位

本文件是 M2 Specification 的执行拆分与验收辅助文档，不取代 M2 Core Domain Contract Specification；冲突时以正式 Specification 与 Repository DOCUMENT_AUTHORITY 为准。

# M2-U1 — Shared Domain Primitives

## Allowed Scope

typed opaque IDs

RequirementVersion / SnapshotVersion

DomainValue 四态

ProvenanceRef

timezone-aware time

Structural/Offer freshness

immutable value semantics

## Forbidden Scope

Pydantic/ORM/API serialization

Requirement/Flight/Snapshot 业务对象

TTL policy

通用 BaseDomainModel/大型 framework

## Required Tests

typed ID negative tests

DomainValue 四态 positive/negative

timezone-aware validation

immutability

M1 Architecture Gate

## Exit Evidence

focused tests PASS

相关 architecture/contract/regression gates PASS

quality gates weakened: NO

commit + push + remote HEAD verified

working tree clean

# M2-U2 — Requirement Contract

## Allowed Scope

RequirementState

Hard Constraint / Soft Preference

typed values

ADD/REPLACE/REMOVE/CLEAR

PatchSet atomic transition

version/predecessor/no-op/stale-base

## Forbidden Scope

Interpreter/LLM

Normalizer/Validator

readiness/clarification/conflict policy

Ranking/SearchPlan/Repository/API

## Required Tests

initial state

Hard/Soft separation

patch operations

atomicity

old-version immutability

stale base

no-op

architecture regression

## Exit Evidence

focused tests PASS

相关 architecture/contract/regression gates PASS

quality gates weakened: NO

commit + push + remote HEAD verified

working tree clean

# M2-U3 — Flight & CandidateSnapshot

## Allowed Scope

FlightSegment/Itinerary/Offer

typed IDs

DomainValue optional facts

CandidateSnapshot

coverage/freshness/provenance

graph integrity

snapshot lineage

## Forbidden Scope

Provider/Mapper/Merger

dedupe/equivalence algorithm

SearchPlan

TTL/refresh strategy

Filter/Ranking/Recommendation

persistence

## Required Tests

entity construction

graph references

empty/partial coverage

freshness independence

multi-source provenance

lineage/immutability

negative references

## Exit Evidence

focused tests PASS

相关 architecture/contract/regression gates PASS

quality gates weakened: NO

commit + push + remote HEAD verified

working tree clean

# M2-U4 — Workflow / Generated Artifacts

## Allowed Scope

WorkflowState

AgentExecution/ExecutionStatus

RecommendationResult/Item/Role

EvidenceRef

ExplanationResult/Statement

PublishedRecommendation

## Forbidden Scope

Filter/Ranking/Selector/Relaxation

LLM generation

Impact/Orchestrator/PublicationGuard

runtime cancellation/concurrency

DB/API/SSE

## Required Tests

workflow/execution separation

requirement/snapshot binding

SUPERSEDED semantics

recommendation refs/status

evidence required

publication lineage

immutability

## Exit Evidence

focused tests PASS

相关 architecture/contract/regression gates PASS

quality gates weakened: NO

commit + push + remote HEAD verified

working tree clean

# M2-U5 — Cross-contract Integrity

## Allowed Scope

dependency-safe cross-contract validation boundary

mandatory negative matrix

aggregate M2 gate

## Forbidden Scope

God Validator

policy/lifecycle validation

general lineage graph/DAG/Event Sourcing

M3/M4/M6/M7 policy

## Required Tests

Wrong Typed Identity

Broken Snapshot/Offer Reference

Cross-Snapshot

Offer/Itinerary mismatch

Execution/Requirement mismatch

Explanation Without Evidence

Publication Cross-Lineage

full regression

## Exit Evidence

focused tests PASS

相关 architecture/contract/regression gates PASS

quality gates weakened: NO

commit + push + remote HEAD verified

working tree clean

# 6. Aggregate M2 Acceptance

U1-U5 均为 accepted green baseline。

Repository 正式统一 CI/quality command PASS。

M1 Architecture Gate PASS。

mandatory negative matrix 全部 deterministic rejection。

无 PostgreSQL/Provider/LLM/HTTP/Frontend correctness dependency。

Scope Gate PASS；Contract Amendment NONE。

满足后方可生成并接纳 M2 Milestone Closure。