机票筛选 Agent
M9-FLIGGY-PROVIDER-INTEGRATION-CLOSURE-U1

Provider-local Implementation Closure / Residual Gap Preservation / Integration Handoff Specification V1.0

# 1. Unit Identity

| Field | Value |
| --- | --- |
| Unit ID | M9-FLIGGY-PROVIDER-INTEGRATION-CLOSURE-U1 |
| Type | Governance Closure / Integration Handoff Decision |
| Provider | FLIGGY |
| Implementation authority | NONE |
| Expected source-code change | NONE |
| Expected Contract Amendment | NONE |
| Precondition | M9-FLIGGY-LEVEL2-INTEGRATION-READINESS-AUDIT-U1 = PASS — integration-ready with preserved non-blocking gaps |
| Target closure state | PROVIDER_LOCAL_IMPLEMENTATION_CLOSED / INTEGRATION_HANDOFF_READY |
| Main merge authority | NONE |
| M9 overall closure authority | NONE |

# 2. Goal

正式关闭 M9 范围内 FLIGGY provider-local implementation 工作流，冻结当前已验证能力边界、保留 residual gaps 与 capability claim boundary，并形成可供后续 cross-provider / main integration decision 使用的正式 handoff package。

本 Unit 不把 provider-local closure 等同于 main merge、M9 overall closure、production readiness 或 full live validation。

# 3. Mandatory Predecessor Evidence

FLIGGY Level-1 acquisition/evidence、Mapper、Canonical Entry 已接受。

FLIGGY Level-2 Acquisition/Sanitization 已实现并验证。

LIVE-U1/R1 已完成 bounded live validation，结论为 preserved non-blocking provider evidence gap；不建议继续 live chasing。

Level-2 Mapping Audit 已确认 Evidence-only 字段边界与 Contract Amendment NONE。

Level-2 Mapper 已实现并通过 semantic review。

Level-2 Canonical Audit 已确认 existing canonical path sufficient，不需要 Level-2 专用 Canonical implementation。

Level-2 Aggregation Audit 已确认 existing conservative merger contract sufficient；commercial distinction gaps 可安全保留。

Level-2 Integration Readiness Audit 已确认 provider path integration-ready with preserved non-blocking gaps。

Closure Execution 必须从当前 Repository Authority 与实际 Git 状态重新核对上述结论；历史提交号仅作为 evidence，不作为永远固定的 baseline。

# 4. Closure Scope

本 Closure 覆盖整个 FLIGGY M9 provider-local implementation，而不仅是 Level-2 helper。关闭范围包括：Browser Acquisition → Sanitized Evidence → L1/L2 Mapper → Existing Mapped Contract → Existing Canonical Entry/CommonNormalizer → Existing Conservative Equivalence/Candidate Merger compatibility。

Closure 之后原则上停止新增 FLIGGY provider-local feature Unit。

只有 integration regression、明确 P0/P1 defect、正式 Contract Amendment 或后续人工重新授权，才允许重新打开 provider-local implementation。

Provider-local closure 不要求 CTRIP 同步完成，也不修改 CTRIP。

# 5. Accepted Capability Ledger

| Capability | Required closure status |
| --- | --- |
| Browser acquisition foundation | ACCEPTED |
| Level-1 rendered-DOM evidence semantics | ACCEPTED |
| Level-1 Mapper | IMPLEMENTED / VERIFIED |
| Level-1 Canonical Entry | IMPLEMENTED / VERIFIED |
| Level-2 expanded-offer acquisition/sanitization | IMPLEMENTED / VERIFIED / OFFLINE-EVIDENCE-BACKED |
| Level-2 bounded live validation | COMPLETED / LIVE GAP PRESERVED |
| Level-2 Mapper | IMPLEMENTED / VERIFIED / OFFLINE-EVIDENCE-BACKED / LIVE GAP PRESERVED |
| Level-2 Canonical compatibility | VERIFIED — EXISTING CANONICAL PATH REUSED |
| Level-2 aggregation/merger compatibility | VERIFIED — EXISTING CONSERVATIVE MERGER REUSED |
| End-to-end provider path readiness | INTEGRATION-READY WITH PRESERVED NON-BLOCKING GAPS |

Reuse 是正式设计结论，不得把“没有 level2_canonical.py / level2_merger.py”描述成缺失实现。

# 6. Residual Gap Ledger

| Gap | Required closure classification |
| --- | --- |
| Deterministic L1 targeting → automated L2 live evidence | NON-BLOCKING / P2; LIVE GAP PRESERVED |
| Full automated Level-2 live validation | NOT CLAIMED / NON-BLOCKING |
| Seller / merchant distinction | NON-BLOCKING / P2 / downstream commercial distinction |
| Booking / purchase channel | NON-BLOCKING / P2 / downstream actionability |
| Fare/cabin product distinction | NON-BLOCKING / P2 / downstream |
| Complex refund/change rules | NON-BLOCKING / P2 / downstream |
| Baggage commercial distinction | NON-BLOCKING / P2 / downstream |
| Availability / urgency wording | NON-BLOCKING / P2 / volatile evidence |
| Pre-existing unrelated Ruff debt | OUT OF SCOPE / NON-BLOCKING |

Closure Artifact 必须保留这些 gap，不能因 closure 而删除、淡化或升级成已验证能力。

# 7. Capability Claim Boundary

## 7.1 Claims permitted after closure

FLIGGY Browser Acquisition foundation implemented.

FLIGGY Level-1 provider path validated within accepted evidence.

FLIGGY Level-2 acquisition/sanitization implemented and offline-evidence-backed.

FLIGGY Level-2 mapping implemented and verified.

Existing Canonical path compatibility verified; dedicated L2 canonical implementation not required.

Existing conservative equivalence/Candidate Merger compatibility verified.

FLIGGY provider-local path is integration-ready with preserved non-blocking gaps.

## 7.2 Claims explicitly forbidden

FLIGGY Level-2 is fully live validated.

All seller/commercial offers are captured.

Observed offers represent complete market coverage.

All seller/fare/refund/baggage/availability distinctions are canonicalized.

Real-time inventory is complete or authoritative.

Purchase path is production-ready.

Provider-local closure means main integration, production readiness, or M9 overall closure.

# 8. Closure Gates

## FLI-CLOSE-01 — Authority continuity

Predecessor authority chain complete and conflict-free.

## FLI-CLOSE-02 — Capability ledger

All accepted provider-local capabilities are explicitly recorded.

## FLI-CLOSE-03 — L1 preservation

Accepted L1 acquisition/mapping/canonical semantics remain intact.

## FLI-CLOSE-04 — L2 preservation

Accepted L2 acquisition/sanitization/mapping semantics remain intact.

## FLI-CLOSE-05 — Canonical reuse

Existing Canonical reuse is recorded as an intentional verified design result.

## FLI-CLOSE-06 — Merger reuse

Existing conservative Merger reuse is recorded; no FLIGGY-specific merger is required.

## FLI-CLOSE-07 — Live claim discipline

LIVE-R1 gap is preserved; no claim inflation to full live validation.

## FLI-CLOSE-08 — Commercial gap preservation

Seller/product/rules/baggage/availability gaps are frozen as P2/downstream where supported.

## FLI-CLOSE-09 — No P0/P1 blocker

No unresolved provider-local P0/P1 blocker remains.

## FLI-CLOSE-10 — Contract preservation

Contract Amendment remains NONE.

## FLI-CLOSE-11 — Provider-local scope closure

No further FLIGGY provider-local implementation Unit is justified before integration decision.

## FLI-CLOSE-12 — Handoff sufficiency

Closure Artifact contains enough capability/gap/evidence state for future cross-provider/main integration review.

# 9. Closure Artifact Contract

Closure Execution 必须创建并纳入 Repository Authority 的正式 DOCX：`机票筛选Agent_M9_FLIGGY_Provider_Integration_Closure_V1.0.docx`。该 Artifact 不是 LOCAL-ONLY Execution Report。

必须包含：Closure Decision、Accepted Capability Ledger、Residual Gap Ledger、Capability Claim Boundary、Validation Evidence、Git Baseline、Integration Handoff State、Reopen Conditions。

必须明确 evidence basis：OFFLINE-EVIDENCE-BACKED / LIVE GAP PRESERVED，并单独指出哪些 Level-1 evidence 是 LIVE-OBSERVED。

必须明确 no new L2 Canonical / no new L2 Candidate Merger / no provider-local CandidateSnapshot / no further live probe recommended。

必须明确 main merge NOT AUTHORIZED、M9 overall closure NOT AUTHORIZED。

普通 Codex execution report 仍为 LOCAL-ONLY，不进入仓库。

# 10. Reopen Conditions

Integration regression 显示当前 FLIGGY provider path 与 shared integration contract 不兼容。

发现明确 provider-local P0/P1 defect，会产生错误 business truth、source splicing、price semantics corruption 或 provenance loss。

正式 Contract Amendment 改变 FLIGGY 必须遵守的 shared contract。

后续阶段由人工明确授权重新打开某个 provider-local capability。

P2 commercial distinction gap 或已知 live gap 本身不构成自动 reopen 条件。

# 11. Git / Governance Completion

Closure Specification 的 Document Acceptance 先完成 governance-only commit/push。

Closure Execution 在 provider branch 上生成 Closure Artifact、更新 Repository Authority/active mirror，并做 closure-only commit/push。

不得修改业务源码/tests；若出现意外源码变化，STOP。

不得 merge main；不得触碰 CTRIP branch；不得 reset/rebase/force push。

最终必须验证 provider remote 与 local HEAD 对齐、working tree clean。

# 12. Required Verdict

`PASS — PROVIDER_LOCAL_IMPLEMENTATION_CLOSED / INTEGRATION_HANDOFF_READY`

`BLOCKED — CLOSURE PRECONDITION NOT SATISFIED`

`CONTRACT AMENDMENT PROPOSAL REQUIRED`

Residual non-blocking/P2 gaps 已经被 readiness audit 接受，因此 Closure 不使用 PARTIAL PASS。若前置证据仍成立且无新 blocker，应形成明确 closure decision。

# 13. Exit Boundary

Closure PASS 后，FLIGGY provider-local feature development 原则上冻结。下一步只能由人工单独授权 cross-provider integration、main integration 或更高层 M9 closure review。Closure Unit 自身不得执行 main merge，也不得要求 CTRIP 为了 FLIGGY closure 同步完成。