机票筛选 Agent
M9-FLIGGY-BROWSER-ACQUISITION-RECOVERY-DIAG-U1

Stage-Instrumented Live Acquisition Diagnosis Specification V1.0

# 1. Unit Identity

| Field | Value |
| --- | --- |
| Unit ID | M9-FLIGGY-BROWSER-ACQUISITION-RECOVERY-DIAG-U1 |
| Type | Bounded Provider-Local Diagnostic Instrumentation + One-Shot Live Diagnosis |
| Provider | FLIGGY |
| Primary objective | Locate the exact live Browser Acquisition failure stage with sanitized evidence |
| Business Evidence Contract change | NONE |
| Mapper/Canonical/Merger change | NONE |
| Contract Amendment | NONE expected |
| Recovery implementation authority | DIAGNOSTIC ONLY; no speculative behavior repair |

# 2. Background and Current Boundary

FLIGGY 后半条语义链已经通过真实 CA8341 人工证据完成 Mapper → Canonical → Candidate Merger replay。当前主要未证明能力仍是无人值守真实网页 Browser Acquisition：程序能否稳定完成搜索、Level-1 discovery、目标选择、订票/展开、Level-2 readiness 与 evidence extraction。

历史 LIVE-U1 / LIVE-R1 曾出现 NETWORK_ERROR、TIMEOUT、EVIDENCE_INSUFFICIENT，但这些 outcome 对定位 acquisition root cause 过粗。本 Unit 不以“刷更多重试”为目标，而是把失败精确定位到 stage，并输出最小化诊断证据，为后续单独 Recovery Unit 提供依据。

# 3. Diagnostic Stage Model

| Stage | Meaning |
| --- | --- |
| BROWSER_LAUNCH | Browser/context/page initialization |
| ENTRY_NAVIGATION | Navigate to public FLIGGY flight entry/search surface |
| SEARCH_INPUT_READINESS | Origin/destination/date controls become usable |
| SEARCH_INPUT | Populate bounded public search inputs |
| SEARCH_SUBMIT | Submit/trigger search |
| RESULT_TRANSITION | Observe navigation/state transition after search |
| RESULT_READINESS | Result surface becomes semantically ready |
| LEVEL1_DISCOVERY | Discover visible Level-1 flight rows/evidence |
| TARGET_SELECTION | Choose one deterministic bounded Level-1 target |
| BOOKING_ACTION_DISCOVERY | Find public booking/expand action for target |
| BOOKING_ACTION | Invoke public booking/expand action |
| LEVEL2_READINESS | Expanded offer surface becomes ready |
| LEVEL2_EXTRACTION | Extract bounded sanitized Level-2 rows |
| SANITIZATION | Construct existing sanitized evidence result |

# 4. Required Failure Taxonomy

`BROWSER_LAUNCH_FAILURE`

`ENTRY_NAVIGATION_TIMEOUT` / `NETWORK_FAILURE`

`SEARCH_FORM_NOT_READY`

`SEARCH_INPUT_FAILED`

`SEARCH_SUBMIT_NO_TRANSITION`

`RESULT_CONTAINER_NOT_READY`

`RESULT_PAGE_LAYOUT_DRIFT`

`LEVEL1_ROWS_NOT_FOUND`

`LEVEL1_TARGET_NOT_FOUND`

`BOOKING_ACTION_NOT_FOUND`

`BOOKING_ACTION_FAILED`

`LEVEL2_CONTAINER_NOT_READY`

`LEVEL2_ROWS_NOT_FOUND`

`ACCESS_CHALLENGE`

`PROVIDER_ERROR`

每个终止 outcome 必须绑定 last_successful_stage、failed_stage 与 sanitized diagnostics。不得只返回笼统 TIMEOUT 而不说明 stage。

# 5. Sanitized Diagnostic Snapshot

允许增加 provider-local diagnostic model/fields，但它们是 acquisition diagnostics，不是 business Evidence/Canonical truth。建议最小字段：

| Field | Rule |
| --- | --- |
| stage / last_successful_stage / failed_stage | Required |
| elapsed_ms | Required, bounded timing only |
| url_class | Coarse class only; avoid full tracking/query URL |
| page_title | Only if non-sensitive |
| visible_markers | Small allowlisted/trimmed visible texts relevant to readiness |
| selector_checks | Boolean/state checks, not full DOM |
| challenge_detected | Boolean + bounded reason category |
| level1_row_count | Bounded integer |
| booking_action_count | Bounded integer |
| level2_row_count | Bounded integer |
| exception_category | Sanitized category; no secrets/raw request data |

禁止 Cookie/Auth/session/token/localStorage/sessionStorage。

禁止 HAR、完整 HTML/DOM、私有请求签名、网络请求 payload dump。

截图仅可 LOCAL-ONLY diagnostic evidence；不得默认写入 repo/fixture。

日志不得输出用户账号、手机号、邮箱、支付或个性化敏感内容。

# 6. Allowed Implementation Scope

仅允许 FLIGGY provider-local browser acquisition/probe 的 stage instrumentation、sanitized diagnostics、challenge classification 修正，以及对应 unit tests。

预期主要文件：`apps/backend/src/flight_agent/adapters/flight_providers/fliggy/browser_probe.py` 与对应 FLIGGY browser probe tests。

若现有 provider-local diagnostic/result type 位于相邻 FLIGGY module，可做最小兼容修改；不得扩展 shared Provider contract。

允许修复纯诊断性 bug（例如错误 stage 标记、正常验证码登录文案误判为 challenge），前提是不改变实际 acquisition strategy。

# 7. Forbidden Scope

不得修改 FLIGGY Mapper、Level2 Mapper、Canonical Entry、CommonNormalizer、Candidate Merger。

不得修改 M2/M4/M6/M7/M8 shared semantics 或 Shared Canonical Mapping contract。

不得增加 aggressive retries、循环刷站、并发抓取或大规模 route/date probing。

不得绕过 CAPTCHA、登录要求、访问控制、反自动化 challenge 或 rate limit。

不得研究/调用隐藏私有 API、签名、Cookie/session replay。

不得建立新的 production scraping framework、CLI/harness、API/frontend/database。

不得修改 CTRIP。

# 8. Live Diagnosis Budget

仅在 offline instrumentation tests 全部 PASS 后允许 live diagnosis。

最多 1 次 headed + 1 次 headless。

每种模式 retries = 0；不得失败后人工追加重试。

最多选择 1 个 Level-1 target；最多提取 5 个 Level-2 rows。

等待必须 bounded；沿用现有合理预算，禁止通过显著放大 timeout 掩盖 readiness 问题。

若首次 live 已明确命中 ACCESS_CHALLENGE，不应继续以另一模式尝试绕过；记录并 STOP。

# 9. Diagnostic Success Criteria

本 Unit 的 PASS 不要求完成 Level-2 acquisition。PASS 的定义是：instrumentation 可靠、sanitized、安全，并且 bounded live run 能给出可行动的 stage-level diagnosis。

| Outcome | Interpretation |
| --- | --- |
| DIAG_PASS_ROOT_CAUSE_LOCALIZED | 明确定位 failed stage + diagnostic evidence，可设计单一 Recovery Unit。 |
| DIAG_PASS_LIVE_PATH_ADVANCED | 比历史 LIVE-R1 推进更远并有明确证据；仍不自动声称 acquisition solved。 |
| DIAG_PASS_END_TO_END_OBSERVED | 若意外完整跑通，可记录一次 bounded success，但仍需独立 revalidation 才能升级稳定性 claim。 |
| BLOCKED_ACCESS_CHALLENGE | 安全停止，不授权绕过。 |
| BLOCKED_DIAGNOSTIC_INSUFFICIENT | 诊断本身仍不足，需要先修 instrumentation，不应猜 recovery。 |

# 10. Acceptance Gates

## FLI-DIAG-01 — Stage fidelity

Every terminal result identifies last-successful and failed stage.

## FLI-DIAG-02 — Failure specificity

No generic timeout/network outcome without stage context where observable.

## FLI-DIAG-03 — Diagnostic minimization

No secrets/session/HAR/full DOM/private request data.

## FLI-DIAG-04 — Business boundary

Diagnostics do not become business Evidence/Canonical truth.

## FLI-DIAG-05 — Challenge safety

CAPTCHA/access control is classified and never bypassed.

## FLI-DIAG-06 — Bounded live budget

1 headed + 1 headless max, zero retries, one target, <=5 rows.

## FLI-DIAG-07 — No speculative repair

No selector/readiness/action strategy change without diagnosis evidence.

## FLI-DIAG-08 — Regression

Existing FLIGGY acquisition/evidence tests remain green.

## FLI-DIAG-09 — Shared stability

Mapper/Canonical/Merger/shared contracts unchanged.

## FLI-DIAG-10 — Actionability

Final report identifies one root-cause class or explicitly says evidence insufficient.

## FLI-DIAG-11 — Claim boundary

No stable automated live acquisition claim from this diagnostic Unit.

## FLI-DIAG-12 — Git hygiene

Authorized diff only; push/remote/clean verified if implementation PASS.

# 11. Recovery Decision Matrix

| Diagnosis | Next disposition |
| --- | --- |
| RESULT_READINESS / layout drift | Future bounded readiness/selector Recovery Unit |
| LEVEL1 discovery/targeting | Future L1 discovery/target selection Recovery Unit |
| BOOKING action discovery/click | Future booking-action Recovery Unit |
| LEVEL2 readiness/extraction | Future L2 transition/extraction Recovery Unit |
| NETWORK_FAILURE | Separate environment/network diagnosis; do not rewrite semantics |
| ACCESS_CHALLENGE | STOP; no bypass Recovery Unit |
| Diagnostic insufficient | Improve diagnostics first; no speculative behavior fix |

# 12. Git / Validation Contract

`git fetch origin`; inspect branch/HEAD/origin-main/provider remote/divergence/working tree。

预期 branch：`m9-trackb-fliggy-browser`；不得 reset/rebase/force push。

先做 offline focused tests、related regression、Ruff、Pyright；通过后才可执行 bounded live diagnosis。

PASS 后 self-review diff，commit/push provider branch，verify remote tracking ref + clean tree。

本 Unit 不授权 main merge，不改变 M9 overall status。

# 13. Exit Rule

执行结束必须 STOP。若 root cause 已定位，只推荐一个最小 Recovery Unit，不得在同一 Unit 内顺手修 selector/readiness/action。若出现 ACCESS_CHALLENGE，停止并保留 gap。若一次 bounded run 完整成功，也只记录诊断性成功，不得据此声称稳定无人值守 acquisition。