# 机票筛选 Agent · 第三阶段 M2 Core Domain Contract 正式收口

M2 Milestone Closure｜正式 Repository Governance Artifact

版本：V1.0｜日期：2026-08-21

# 0. Closure Positioning

本文件是第三阶段 M2 — Core Domain Contract 在 M2-U1～M2-U5 全部实施完成、M2 Aggregate Exit Gate 通过后的正式 Milestone Closure。它记录已实现 Contract、真实验证证据、Git 基线、范围边界与后续 Authority 接纳要求。

本 Closure 不重新定义 M2 Contract。M2 的实施语义仍以 Repository 已接纳的 《M2 Core Domain Contract Specification V1.0》及其 authority chain 为依据；本文件用于证明该 Specification 已按批准范围完成并通过验收。

| 项目 | 最终状态 / 证据 |
| --- | --- |
| Specification Authority | M2 Core Domain Contract Specification V1.0 |
| Implementation Plan | M2 Implementation Units 与验收计划 V1.0 |
| Final HEAD | 95a18d1146480a9db6973872b9d481f5a351cade |
| Branch / Tracking | main...origin/main |
| Remote HEAD | Verified |
| Working Tree | Clean |
| Contract Amendment | NONE |
| Aggregate Exit Gate | PASS |
| Closure Readiness | YES |

# 1. Milestone Result

Result: PASS

M2 Goal achieved: YES。Shared primitives、Requirement、Flight/Snapshot、Workflow/Execution、Recommendation/Explanation/Publication 以及 cross-contract integrity boundary 已在不依赖真实 Provider、LLM、API、ORM 或后续业务 policy 的条件下建立，并通过 local invariant、cross-contract consistency、immutability、identity/version/reference/lineage 与 Repository aggregate regression 验证。

M2 实施过程中未发生 Contract Amendment；未通过弱化 M1 Architecture Gate、测试门禁、PostgreSQL gate 或其他 Repository quality gate 获得 PASS。

# 2. Implementation Unit Results

| Unit | Result | 核心交付 | Focused Evidence |
| --- | --- | --- | --- |
| M2-U1 | PASS | Shared Domain Primitives | 34 passed |
| M2-U2 | PASS | Requirement Contract | 31 passed |
| M2-U3 | PASS | Flight & CandidateSnapshot Contract | 24 passed |
| M2-U4 | PASS | Workflow / Generated Artifact Contract | 23 passed |
| M2-U5 | PASS | Cross-contract Integrity + Aggregate Exit Gate | 12 passed |

# 3. Final Implemented Contract

## 3.1 Shared Domain Primitives

DomainValue[T] 保持 KNOWN / UNKNOWN / NOT_PROVIDED / NOT_APPLICABLE 四态；missing-value semantics 未退化为单一 None。

typed opaque Domain identity 与 Version 分离；RequirementVersion 与 SnapshotVersion 保持独立 immutable value semantics。

ProvenanceRef 保持 provider-neutral；Domain 未引入 Provider raw payload 或 Provider SDK type。

Domain time 使用 timezone-aware instant；naive datetime 被确定性拒绝。

Structural Freshness 与 Offer Freshness 分离，并仅表达 FRESH / STALE。

Shared primitives 为 frozen / immutable value objects，且保持 framework-independent。

## 3.2 Requirement Contract

RequirementState 为 immutable、versioned aggregate snapshot；同一演化链保持稳定 requirement identity。

Hard Constraint 与 Soft Preference 为独立 Domain 类型，并保持 typed identity、scope/operator 与 importance 的结构边界。

核心 Requirement values 使用有限 typed value family，不以 dict[str, Any] 作为核心 Contract。

RequirementPatch 支持 ADD / REPLACE / REMOVE / CLEAR，并以 Domain item identity / semantic target 为目标。

PatchSet 绑定 base_requirement_version，支持 stale-base deterministic rejection、atomic transition 与 predecessor lineage。

semantic no-op 保留既有 state/version；旧 RequirementState 不被原地修改。

M3 readiness、clarification、conflict/redundancy、Normalizer/Validator policy 未进入 M2。

## 3.3 Flight & CandidateSnapshot Contract

FlightSegment -> Itinerary -> Offer 保持严格分层；价格属于 Offer，不复制到 Segment/Itinerary。

Segment / Itinerary / Offer 使用独立 typed identities；Provider identity 仅作为 provenance/external reference。

CandidateSnapshot 为 immutable、versioned、non-destructive、self-contained canonical candidate graph。

Snapshot graph 确保 ID uniqueness、Itinerary->Segment 与 Offer->Itinerary reference integrity，无 dangling references。

empty Snapshot、PARTIAL coverage 与 UNKNOWN coverage 均可作为合法结构状态；不被自动映射为 Workflow failure。

requested_scope / actual_coverage、Coverage / Freshness / Provenance 保持正交。

Structural freshness 与 Offer freshness 保持独立；支持 multi-source provider-neutral provenance。

Snapshot parent lineage 与 created_from_requirement_version 已建立，但未实现 reuse/refresh policy 或 dedupe/equivalence policy。

## 3.4 Workflow / Execution / Recommendation / Explanation / Publication

WorkflowState 与 ExecutionStatus、Publication state 分离；READY 不等于 PUBLISHED。

AgentExecution 使用独立 ExecutionId，并永久绑定 based_on_requirement_version；SUPERSEDED 仅表达结构语义。

RecommendationResult / RecommendationItem / RecommendationRole 为 immutable generated artifacts；Recommendation 引用而不复制 Flight/Offer authoritative facts。

RecommendationResultStatus 支持 EXACT_MATCH / PARTIAL_MATCH / NO_MATCH，并执行 local structural invariants。

EvidenceRef 为 typed structured reference；未使用万能 evidence dict 或 Provider Raw Response 作为直接 Explanation evidence。

ExplanationResult / ExplanationStatement 保持 evidence projection 角色，不拥有新的业务判定权，也不依赖真实 LLM generation。

PublishedRecommendation 为 immutable artifact；不包含 mutable is_current；current-publication pointer 留给后续 lifecycle layer。

M6 Ranking/Selector correctness 与 M7 Orchestrator/PublicationGuard/runtime concurrency policy 未进入 M2。

## 3.5 Cross-contract Integrity

M2-U5 在 domain/integrity 建立显式 relationship validators。该边界只验证已经存在的 Domain facts 之间的 identity、existence、equality、reference 与 lineage consistency，不决定业务上应该选择什么。

| Mandatory Negative Case | Result |
| --- | --- |
| Wrong Typed Identity | PASS |
| Broken Snapshot Reference | PASS |
| Broken Offer Reference | PASS |
| Recommendation Cross-Snapshot | PASS |
| Offer / Itinerary Mismatch | PASS |
| Execution / Requirement Version Mismatch | PASS |
| Explanation Without Evidence / Evidence Context | PASS |
| Publication Cross-Lineage | PASS |

Positive full-chain validation 同样 PASS，覆盖 RequirementVersion -> CandidateSnapshot -> AgentExecution -> RecommendationResult -> ExplanationResult -> PublishedRecommendation 的合法 generation/reference lineage。

U5 未创建 God Validator、generic graph framework 或第二套 Domain model；U1-U4 compatibility fixes：NONE。

# 4. Validation Evidence

| Validation | Final Evidence |
| --- | --- |
| M2-U1 focused | PASS — 34 passed |
| M2-U2 focused | PASS — 31 passed |
| M2-U3 focused | PASS — 24 passed |
| M2-U4 focused | PASS — 23 passed |
| M2-U5 focused | PASS — 12 passed |
| M1 Architecture Gate | PASS — 3 passed |
| Ruff | PASS |
| Pyright | PASS |
| Backend regression | PASS — 134 passed, 1 warning |
| PostgreSQL gate | PASS |
| Frontend gate | PASS |
| Unified CI | PASS — scripts/ci/all.ps1 Overall PASS |
| Quality gates weakened | NO |

注：U1 阶段曾出现 Codex 默认 sandbox/session 无权访问 Docker Desktop named pipe (npipe:////./pipe/dockerDesktopLinuxEngine) 的环境阻塞。经 authorized host context 验证后确认 Docker Desktop、daemon、context、Compose 与项目 PostgreSQL 配置均健康，统一 CI 完整 PASS；该事件未引起 Repository 文件修改，也不是 M2 Contract/CI 缺陷。

# 5. M2 Aggregate Exit Gate

| Gate | Result |
| --- | --- |
| Contract Coverage | PASS |
| Local P0 Invariants | PASS |
| Cross-contract P0 | PASS |
| Positive + Negative Matrix | PASS |
| Immutability / Version / Lineage | PASS |
| Architecture Gate | PASS |
| Scope Gate | PASS |
| Regression | PASS |
| Contract Amendment | NONE |
| Aggregate Result | PASS |

# 6. Scope Preservation / Explicitly Deferred

M2 收口只证明 Core Domain Contract 与其 structural/cross-contract invariants 已成立。以下能力仍明确留在后续 Milestone，不得因 M2 Closure 被解释为已经实现：

M3：Requirement Interpreter、Normalizer、业务 Validator、search readiness、clarification、conflict/redundancy policy。

M4：SearchPlan、Provider Port/Adapter、Raw schema、Mapper、Common Normalizer、Candidate Merger、dedupe/equivalence policy。

M6：Filter、Ranking、Recommendation Selector、Role correctness、diversity、Relaxation。

M7：Impact Resolver、Snapshot reuse policy、Orchestrator、PublicationGuard、supersede/coalesce/cancellation runtime policy。

数据库/ORM/Migration、API/SSE、LLM/Prompt、Frontend runtime、真实 Provider integration 与 TTL 数值 policy。

# 7. Git / Repository Evidence

| 阶段 | Commit / Evidence |
| --- | --- |
| M2 governance intake | 9b09b59 |
| M2-U1 implementation | d9d456f |
| M2-U2 implementation | 07e8a27 |
| M2-U3 implementation | d95e5bf |
| M2-U4 implementation | cd86c5f |
| M2-U5 implementation | 95a18d1 |
| Final HEAD | 95a18d1146480a9db6973872b9d481f5a351cade |
| Push | SUCCESS |
| Remote HEAD verified | YES |
| Working tree clean | YES |

# 8. Authority Acceptance Required

本文件生成时，M2 的工程实现与 Aggregate Exit Gate 已完成，但本 Closure 尚未因为“文件生成”自动成为 Repository Authority。正式治理完成还需要将本文件放入 Repository 的 M2 milestone 目录，由 Codex 按现有治理规则执行 Document Intake、更新 DOCUMENT_AUTHORITY、commit、push、remote verification，并保持 working tree clean。

建议目标路径：

D:\flight-agent\project-docs\03_implementation-roadmap\milestones\M2\机票筛选Agent_第三阶段_M2_Core_Domain_Contract正式收口_V1.0.docx

# 9. Final Closure Decision

M2 Core Domain Contract: PASS

M2 Aggregate Exit Gate: PASS

Contract Amendment: NONE

Ready for Repository Closure Acceptance: YES

在本 Closure 被 Repository 正式接纳并完成 DOCUMENT_AUTHORITY 更新后，M2 可视为 Authority 层面正式完成，并可按照第三阶段路线进入下一 Milestone。