机票筛选 Agent
M9-FLIGGY-BROWSER-ACQUISITION-RECOVERY-U1

Result-Context Handoff and Route-Date Evidence Matching Specification V1.0

# 1. Unit Identity

| Field | Value |
| --- | --- |
| Unit ID | M9-FLIGGY-BROWSER-ACQUISITION-RECOVERY-U1 |
| Type | Bounded Provider-Local Browser Acquisition Recovery |
| Provider | FLIGGY |
| Trigger | DIAG-U1 PASS — RESULT_TRANSITION / SEARCH_SUBMIT_NO_TRANSITION |
| Last successful stage | SEARCH_SUBMIT |
| Diagnosed selection reason | no_deterministic_result_context |
| Repair target | Search Submit → Result Context Handoff / Route-Date Evidence Matching |
| Shared Contract Amendment | NONE expected |
| Live validation | Separate bounded revalidation after offline repair PASS |

# 2. Authority and Diagnosis Baseline

DIAG-U1 已通过 provider-local stage instrumentation 将历史笼统 TIMEOUT/EVIDENCE_INSUFFICIENT 收敛为明确失败：搜索表单已经提交，但结果上下文未被 deterministic 地确认。Headless 诊断记录 `failed_stage=RESULT_TRANSITION`、`last_successful_stage=SEARCH_SUBMIT`、`failure_taxonomy=SEARCH_SUBMIT_NO_TRANSITION`、`selection_reason=no_deterministic_result_context`。

本 Unit 仅修复 result-context handoff / route-date evidence matching。不得顺手修改 Level-1 selector、booking action、Level-2 extraction、Mapper、Canonical 或 Merger。

# 3. Goal

识别当前代码对“搜索提交后已进入目标结果上下文”的判定依据与过严/失配点。

建立 deterministic、provider-local、可离线测试的 result-context confirmation。

允许真实飞猪采用 URL 变化、同页局部更新或 DOM 状态变化中的一种或多种合法 handoff 形式，而不把“必须发生某一种跳转”当作唯一成功条件。

结果上下文必须与本次 origin / destination / date 证据一致；不得仅因出现航班列表就认为目标查询已就绪。

修复后让 acquisition 至少能够越过 RESULT_TRANSITION；是否进一步到达 L1/L2 由单独 bounded live revalidation 观察。

# 4. Result-Context Evidence Model

实现应优先复用当前 provider-local page state / readiness helpers。允许组合多个弱证据形成 deterministic confirmation，但不得依赖单一易漂移文本或任意模糊匹配。

| Evidence class | Permitted role |
| --- | --- |
| Route evidence | 页面可见 origin/destination 或等价 provider-rendered route markers，与提交查询一致。 |
| Date evidence | 页面可见/状态中存在与提交日期一致的 deterministic marker。 |
| Result-surface evidence | 结果容器、航班行结构或 provider-specific result marker 已出现。 |
| Navigation/state evidence | URL/path/history/state transition 可作为支持证据，但不得强制要求一定 full navigation。 |
| Loading/empty evidence | 明确 loading/empty-result state 可用于解释 handoff，但 EMPTY 不等于 failure。 |
| Challenge/error evidence | 若明确 challenge/provider error，则按既有 taxonomy 停止。 |

推荐原则：Route + Date 是查询身份核心；Result Surface 是结果 readiness 的支持证据。具体最小组合应由现有页面实现和 DIAG evidence 决定，不在规格中预设某个 selector。

# 5. Matching Semantics

origin/destination/date 必须来自当前 submitted search context，不得从旧页面状态或历史 target 偷渡。

机场/城市显示形式可使用现有 provider-local normalization/convention 做等价比较，但不得修改 shared airport canonical contract。

日期比较应处理 provider 页面合法显示格式差异，但不得把不同日期宽松视为相同。

如果 route/date 证据冲突，必须拒绝 handoff 并报告 mismatch，而不是继续抓取。

如果证据不足，保留 `no_deterministic_result_context`/更具体诊断，不得猜测成功。

明确 empty-result 页面若 route/date 已匹配，应允许形成 SUCCESS_EMPTY/等价现有语义，而不是误判 transition failure。

# 6. Allowed Scope

`apps/backend/src/flight_agent/adapters/flight_providers/fliggy/browser_probe.py` 中 result transition/context handoff、route/date evidence matching 及必要 provider-local helper。

`tests/backend/unit/test_m9_fliggy_browser_probe.py` 中 focused recovery regressions。

必要时最小调整 DIAG-U1 provider-local diagnostics，以准确记录 context evidence/mismatch；不得改变 shared business Evidence contract。

# 7. Forbidden Scope

不得修改 Mapper、Level2 Mapper、Canonical Entry、CommonNormalizer、Candidate Merger。

不得修改 Shared Canonical Mapping、M2/M4/M6/M7/M8 contracts。

不得修改 airport alias repair、PriceSemantics 或商业字段语义。

不得修 Level-1 row selector、target ranking、booking action selector/click、Level-2 readiness/extraction，除非仅为测试隔离且无 production behavior change。

不得增加 aggressive retries、显著扩大 timeout、并发或批量 route/date probing。

不得绕过 CAPTCHA/access control/rate limit；不得使用隐藏 API、Cookie/session replay、私有签名。

不得修改 CTRIP、API/frontend/database；不得 main merge。

# 8. Mandatory Offline Cases

| ID | Scenario | Expected |
| --- | --- | --- |
| RC-01 | Search submit + same-query route/date + result surface | RESULT_TRANSITION confirmed |
| RC-02 | No full navigation, but same-query route/date + result surface | confirmed; SPA/same-page handoff allowed |
| RC-03 | Route matches but date conflicts | reject context; explicit mismatch diagnostic |
| RC-04 | Date matches but route conflicts | reject context; explicit mismatch diagnostic |
| RC-05 | Result rows visible but route/date identity insufficient | do not guess; insufficient context |
| RC-06 | Same-query route/date + explicit empty-result state | valid result context; EMPTY not transition failure |
| RC-07 | Loading state before bounded readiness | wait within existing budget; no premature success |
| RC-08 | Challenge/error state | preserve existing safe classification |
| RC-09 | Historical DIAG failure fixture/state | no longer fails solely because expected navigation signal is absent, if deterministic context evidence exists |
| RC-10 | Sanitized diagnostics | record matched/missing/conflicting evidence without secrets/full DOM |

# 9. Offline Acceptance Gates

## FLI-RC-01 — Diagnosis fidelity

Repair addresses only RESULT_TRANSITION / no_deterministic_result_context.

## FLI-RC-02 — Determinism

Context confirmation requires sufficient route/date identity evidence.

## FLI-RC-03 — SPA tolerance

Full navigation is not mandatory when deterministic same-page result evidence exists.

## FLI-RC-04 — Mismatch safety

Conflicting route/date blocks continuation.

## FLI-RC-05 — Empty semantics

Matched empty-result context is not treated as acquisition failure.

## FLI-RC-06 — No overmatching

Visible flight rows alone cannot prove query identity.

## FLI-RC-07 — Diagnostic continuity

Stage diagnostics remain sanitized and actionable.

## FLI-RC-08 — Shared stability

No shared/business semantic changes.

## FLI-RC-09 — No downstream repair

L1/booking/L2 behavior not opportunistically changed.

## FLI-RC-10 — Regression

Focused + related acquisition regressions, Ruff, Pyright pass.

## FLI-RC-11 — Security

No challenge bypass/private API/session material.

## FLI-RC-12 — Claim boundary

Offline repair PASS means LIVE_REVALIDATION_READY, not live acquisition solved.

# 10. Recovery Execution Verdict

`PASS — RESULT-CONTEXT HANDOFF REPAIRED / LIVE REVALIDATION READY`

`BLOCKED — DIAGNOSIS INSUFFICIENT FOR SAFE REPAIR`

`BLOCKED — RESULT CONTEXT REQUIRES UNAUTHORIZED SCOPE`

`CONTRACT AMENDMENT REQUIRED`

Recovery Execution PASS 后必须 STOP，不得在同一 Codex task 内继续 live。

# 11. Bounded Live Revalidation

仅在 Recovery Execution PASS 且 provider branch remote 已包含 repair commit 后执行。

最多 1 headed + 1 headless；retries=0；最多 1 target；最多 5 Level-2 rows。

沿用 DIAG stage instrumentation，必须报告 last_successful_stage / failed_stage。

成功最低门槛：至少证明 RESULT_TRANSITION 不再因原 root cause 阻塞，并推进到 RESULT_READINESS 或更后 stage。

若进一步到 LEVEL1_DISCOVERY / BOOKING_ACTION / LEVEL2，按实际证据记录，但不得自动扩大本 Unit 修复范围。

若出现新的失败 stage，应把它视为下一独立 recovery candidate，而不是在 live revalidation 中修改代码。

若出现 ACCESS_CHALLENGE，安全停止；不得尝试绕过。

# 12. Live Revalidation Verdicts

`PASS — ORIGINAL RESULT_TRANSITION BLOCKER RESOLVED / PATH ADVANCED`

`PASS — BOUNDED LIVE L1 ACQUISITION OBSERVED`

`PASS — BOUNDED LIVE L1→L2 ACQUISITION OBSERVED`

`BLOCKED — ORIGINAL RESULT_TRANSITION BLOCKER REMAINS`

`BLOCKED — NEW DOWNSTREAM ACQUISITION STAGE IDENTIFIED`

`BLOCKED — ACCESS_CHALLENGE`

即使一次完整 L1→L2 live 成功，也只能声称 bounded observed success；不得升级为 stable/unattended/production-ready acquisition。

# 13. Git and Stop Rules

每个 Codex task 开始前 `git fetch origin` 并检查 branch/HEAD/origin-main/tracking/dirty tree。

预期 branch `m9-trackb-fliggy-browser`；不得 reset/rebase/force push。

Recovery Execution PASS：self-review → commit → push → verify remote → clean。

Bounded Live Revalidation 默认 read-only；不得因 live 结果顺手改代码、commit 或 push。

任何需要 shared change 的发现：STOP → Evidence → Impact → Options → Recommended Contract Amendment → Human Decision。

本 Unit 不授权 main integration、M9 overall closure 或 production readiness。