机票筛选 Agent
M9-CTRIP-RUNTIME-INTEGRATION-AUDIT-U1

CTRIP Runtime Integration Compatibility Audit
Implementation Unit Specification · V1.0

状态：READ-ONLY AUDIT SPECIFICATION｜不授权实现
日期：2026-09-07

# 0. 文档定位与当前阶段判断

本文件定义 M9-CTRIP-RUNTIME-INTEGRATION-AUDIT-U1。此前 CTRIP 已完成 Evidence → Mapped → Canonical → single-provider CandidateSnapshot 的 provider-local candidate integration，并且连续验证 Contract Amendment = NONE。

但当前 Candidate integration 的 provider registry/composition 变化仅为 exports，尚不足以直接证明运行时主链已经把 SearchPlan / Provider execution / Browser acquisition / Evidence / Mapper / Canonical / CandidateSnapshot 串成正式可调用路径。

因此下一步不直接实现 Runtime Integration，而先进行 READ-ONLY Audit，回答“现有 runtime/application wiring 是否已经足够，还是只缺 additive provider-local wiring，或者真实触及 shared SearchPlan / ProviderStatus / Execution semantics”。

# 1. Goal

定位 CTRIP Browser Acquisition 当前在 runtime/application 中的真实入口与输出。

确认 SearchPlan / Provider Query 如何进入 CTRIP Browser acquisition；不得让 acquisition 直接消费自然语言。

确认 provider execution result / evidence 如何进入 CtripProviderMapper、Canonical Entry 与 Candidate Integration。

确认 provider registry / Composition Root 是否已有 extension point，可否仅做 additive CTRIP wiring。

确认 ProviderStatus / execution outcome / timeout / partial / empty 等 shared semantics 是否已经足够。

确认 runtime path 是否能在 offline/sanitized fixture 下闭合，无需 live CTRIP。

识别 provider-local runtime wiring gap 与 Shared Contract Gap 的边界。

# 2. Non-Goal / Forbidden Scope

不修改任何 source / test / fixture / Authority。

不实现 runtime wiring。

不修改 SearchPlan、FlightProvider Port、ProviderStatus、Execution、Snapshot、Publication shared semantics。

不修改 Browser acquisition probe/readiness/anti-bot handling。

不调用 live CTRIP。

不实现 FLIGGY + CTRIP multi-provider runtime aggregation。

不实现 Ranking / Recommendation / Purchase Guidance / Public API / Frontend。

不新增绕过访问控制、CAPTCHA、stealth、internal endpoint replay。

# 3. Target Runtime Chain

SearchPlan / Provider Query
↓
CTRIP Provider Execution
↓
Browser Acquisition / Sanitized Evidence
↓
CtripProviderMapper
↓
CTRIP Canonical Entry
↓
Existing Candidate Integration
↓
CandidateSnapshot

# 4. Mandatory Audit Questions

## A1. Runtime Entry

当前 CTRIP provider 在 application/bootstrap 中从哪里被调用？是否存在正式 use case / provider port adapter seam？

## A2. SearchPlan Boundary

CTRIP acquisition 输入是否来自结构化 SearchPlan / ProviderQuery；是否有任何用户自然语言绕过 Requirement/SearchPlan 直接进入 provider。

## A3. FlightProvider Port Compatibility

现有 FlightProvider Port 是否足以承载 CTRIP Browser strategy；是否需要新增 provider-specific port semantic。

## A4. Registry / Composition Root

是否已有 provider registration / factory / bootstrap extension point；CTRIP 缺的是 additive registration 还是 shared selection semantics。

## A5. Provider Execution Outcome

SUCCESS/EMPTY/PARTIAL/ERROR/TIMEOUT/ACCESS_CHALLENGE 等现有 shared outcome 是否足够表达 CTRIP runtime。

## A6. Evidence Handoff

Browser acquisition 输出如何形成 sanitized Evidence；是否可以确定性传给 mapper，而不泄漏 session/cookie/secret。

## A7. Candidate Handoff

Mapper/Canonical/Candidate Integration 是否有可调用 application seam；是否只缺 wiring。

## A8. Offline Closure

能否用现有 sanitized fixture / deterministic fake browser result 跑通 runtime path 到 CandidateSnapshot，而不调用 live provider。

## A9. Deadline / Retry / Failure Boundary

现有 timeout/retry/deadline ownership 是否足够；是否存在 CTRIP-specific shared semantics 需求。

## A10. Next Implementation Scope

若只是 local gap，后续 M9-CTRIP-RUNTIME-INTEGRATION-U1 最小允许修改哪些 provider-local/application/bootstrap 文件。

# 5. Finding Classification

| Finding | Meaning | Decision |
| --- | --- | --- |
| EXISTING_RUNTIME_PATH_SUFFICIENT | 现有 runtime/application seams 已足够，仅需极少或无需 wiring。 | PASS |
| PROVIDER_LOCAL_RUNTIME_WIRING_GAP | 只缺 CTRIP additive registry/application/bootstrap wiring；shared semantics 不变。 | PASS WITH LOCAL GAP |
| INSUFFICIENT_EVIDENCE | 代码/测试无法证明 runtime compatibility。 | BLOCKED |
| POSSIBLE_SHARED_CONTRACT_GAP | 需要修改 SearchPlan/Port/ProviderStatus/Execution 等 shared semantics 才能诚实接入。 | STOP |

# 6. P0 Audit Rules

Browser acquisition 不得直接消费用户自然语言作为 provider query authority。

Provider execution failure 不得被编码为 EMPTY/no flights。

ACCESS_CHALLENGE 等不得通过 bypass 变成 success。

Cookie / Authorization / session token / HAR 不得进入 CandidateSnapshot 或普通长期日志。

Retry 只能是 bounded retry，并受 existing deadline/cancellation policy 约束。

Runtime wiring 不得赋予 Provider 排序/推荐权威。

不得通过 runtime adapter 修改 canonical candidate semantics。

# 7. Required Read-Only Validation

定位 FlightProvider Port、CTRIP browser adapter/probe、provider execution、application search/orchestration、bootstrap/composition root/registry。

定位 CTRIP Evidence → Mapper → Canonical → Candidate Integration 的现有 callable entry points。

运行现有 CTRIP acquisition/probe offline tests。

运行 existing provider port / search / execution contract tests。

运行 CTRIP mapper/canonical/candidate integration regression。

运行 architecture/contract gates。

允许在内存/REPL 中做临时 offline composition smoke，但不得写入 Repository。

不得 live CTRIP call。

# 8. Contract Amendment STOP

缺 registry entry、缺 bootstrap wiring、缺 adapter factory、缺 application invocation 仅属于 local integration gap。

只有可靠证据证明现有 SearchPlan / FlightProvider Port / ProviderStatus / Execution contract 无法诚实表达 CTRIP Browser runtime，且不能通过既有 extension point/additive wiring 解决，才标记 POSSIBLE_SHARED_CONTRACT_GAP。

触发后：STOP → Evidence → Impact → Options → Recommended Contract Amendment → Human Decision → Resume。

# 9. Git / Execution Governance

Audit Execution = READ-ONLY / NO SOURCE CHANGE / NO TEST CHANGE / NO FIXTURE CHANGE / NO COMMIT / NO PUSH。

开始前 git fetch，确认 branch/HEAD/tracking/origin/main/status。

working tree 非 clean 时先分类；UNKNOWN/DANGEROUS 必须 BLOCKED。

不得 stash/reset/rebase/force push。

Audit report 属于 LOCAL-ONLY。

# 10. Exit Gate

| Gate | PASS | Failure |
| --- | --- | --- |
| G1 Authority | Audit Unit authorized; upstream authorities consistent | BLOCKED |
| G2 Runtime Entry | CTRIP callable path identified | BLOCKED |
| G3 SearchPlan/Port | existing shared contracts sufficient or local gap only | STOP if shared gap |
| G4 Registry/Composition | extension point identified | LOCAL GAP/BLOCKED |
| G5 Outcome Semantics | EMPTY/PARTIAL/ERROR/CHALLENGE preserved | P0 STOP |
| G6 Offline Closure | live call not required for implementation design | BLOCKED |
| G7 Security Boundary | no secret/session leakage | P0 STOP |
| G8 No Modification | files modified = NONE | BLOCKED |
| G9 Decision | clear classification obtained | BLOCKED |

# 11. Mandatory Final Report

Result:
- PASS / PASS WITH LOCAL RUNTIME WIRING GAP / BLOCKED / STOP — POSSIBLE SHARED CONTRACT GAP

Authority Intake:
- canonical authority:
- Audit Specification found/authorized:
- M9 Shared Specification:
- CTRIP acquisition/mapper/canonical/candidate authorities:
- FlightProvider/SearchPlan/Execution authority:
- conflicts:
- Contract Amendment required:

Repository Baseline:
- branch:
- HEAD:
- tracking:
- origin/main:
- provider remote HEAD:
- working tree:
- read-only preserved:

Runtime Integration Audit:
- CTRIP runtime entry:
- SearchPlan/ProviderQuery boundary:
- FlightProvider Port sufficient:
- registry/composition extension point:
- provider execution outcome semantics sufficient:
- ACCESS_CHALLENGE handling:
- sanitized evidence handoff:
- mapper/canonical/candidate callable seam:
- offline runtime closure possible:
- deadline/retry/cancellation semantics sufficient:
- provider-local wiring gap:
- shared semantic gap:
- secret/session leakage risk:

Validation:
- acquisition/probe offline tests:
- provider/search/execution contract tests:
- mapper/canonical/candidate regression:
- architecture/contract gates:
- temporary in-memory/offline smoke:
- live provider calls: NO
- files modified: NONE

Decision:
- Existing runtime path sufficient: YES/NO/UNKNOWN
- Provider-local runtime wiring only sufficient: YES/NO/UNKNOWN
- Shared Contract Amendment required: NONE/POSSIBLE/REQUIRED
- next authorized step:

Git:
- commit: NONE
- push: NONE
- working tree clean:

Blocker:
- none / <exact blocker>

# 12. Next-Step Rule

只有 Audit 返回 EXISTING_RUNTIME_PATH_SUFFICIENT 或 PROVIDER_LOCAL_RUNTIME_WIRING_GAP，并经 Human Review 接受后，才允许设计 M9-CTRIP-RUNTIME-INTEGRATION-U1。即使 PASS，也不得在同一任务自动实现。