机票筛选 Agent

第三阶段 M4 Mock Provider + Snapshot

正式收口 · V1.0

Milestone：M4 — Mock Provider + Snapshot

状态：CLOSURE EVIDENCE READY

适用范围：中国大陆境内机票 V0 原型

上游：M1 Architecture Skeleton / M2 Core Domain Contract / M3 Requirement Pipeline

Contract Authority：M4 Mock Provider + Snapshot Specification

收口日期：2026-08-24

# 0. 文档定位与正式收口结论

本文件用于对第三阶段 M4 — Mock Provider + Snapshot 的实现、测试、聚合验收与 Git 证据进行正式收口。M4 的目标是在不接真实 Flight Provider、不进入 Filter/Ranking/Recommendation、不实现 M7 Snapshot reuse/Impact policy、不接 PostgreSQL 与完整 Frontend 的前提下，建立 provider-neutral 航班事实 Anti-Corruption Layer，并使用 Mock Provider 稳定生成合法、不可变、可追溯的 CandidateSnapshot。

根据 M4-U1～M4-U6 的执行结果，全部 Implementation Unit 均 PASS；GS-01～GS-09、NC-01～NC-08、Aggregate Exit Gate G1～G10 全部 PASS；统一 CI Green；Contract Amendment = NONE；最终实现已提交并推送至 origin/main，工作区干净。由此，M4 已满足正式关闭条件。

# 1. Authority 与 Preconditions

| Authority / Baseline | Closure status |
| --- | --- |
| M1 Architecture Skeleton | 保持 Green；Architecture dependency guards 未弱化 |
| M2 Core Domain Contract | Flight / Snapshot / MissingValue / identity / provenance 语义保持 |
| M3 Requirement Pipeline | 已 CLOSED；Search Readiness 最小语义与 M4 SearchPlan 对齐 |
| M4 Mock Provider + Snapshot Specification | 作为 M4 Contract Authority 持续有效 |
| M4 Closure | 本文件作为正式 Milestone closure evidence，不替代 Specification Contract Authority |

# 2. M4 最终实现链路

最终稳定链路：SearchPlan → MockFlightProvider → ProviderSearchResult / Raw Evidence → Provider Mapper → Mapped Data → Common Normalizer → Canonical Candidate Facts → Candidate Merger → MergedCandidateGraph → CandidateSnapshotAssembler → CandidateSnapshot / No New Snapshot。

RequirementState 继续是 Requirement Authority；SearchPlan 只拥有 requested search scope authority。

ProviderRawEvidence 继续是 immutable External Evidence；不得成为 Canonical Flight truth。

Provider Mapper 只负责 provider-specific interpretation；Common Normalizer 只负责 provider-neutral canonicalization。

Candidate Merger 只负责保守 equivalence / identity consolidation；CandidateSnapshotAssembler 只负责 Snapshot assembly。

CandidateSnapshot 是 canonical candidate universe computational artifact，不包含 Filter/Ranking/Recommendation/Workflow 结果。

# 3. Implementation Unit Final Status

| Unit | Goal | Commit | Status | Closure evidence |
| --- | --- | --- | --- | --- |
| M4-U1 | SearchPlan + Provider Core Contract | 6ebba2c | PASS | SearchPlan、scope/lineage、Execution/Data/Coverage、ProviderSearchResult、FlightProvider Port |
| M4-U2 | Mock Provider + Raw Evidence | de26207 | PASS | deterministic fixture-driven MockFlightProvider、ProviderRawEvidence、controlled retrieved_at、共享 Contract Tests |
| M4-U3 | Provider Mapper ACL | 782d00a | PASS | MappedSegment/Itinerary/Offer、MockProviderMapper、MissingValue translation、issues/statistics、provenance、MapperVersion |
| M4-U4 | Common Normalizer + Candidate Merger | d818eb4 | PASS | Canonical construction、三态 equivalence、conservative merge、MergeEvidence、provenance union、determinism |
| M4-U5 | CandidateSnapshot Assembly | eeb1197 | PASS | CandidateSnapshotAssembler、coverage/freshness/provenance/manifest、Complete/Partial/Empty/No-New-Snapshot |
| M4-U6 | Golden Scenarios + Aggregate Exit | 028beb1 | PASS | GS-01～GS-09、NC-01～NC-08、G1～G10；test-heavy / production-light 聚合证明 |

# 4. U6 Production-Light 修正说明

M4-U6 的主体是聚合测试。执行期间，Golden Success 链路暴露并修正了两个既有 M4 Contract 的实现/fixture 对齐问题：

`apps/backend/src/flight_agent/adapters/flight_providers/mock/mapper.py`：小型 production 修正，用于恢复既有批准的 M4 pipeline semantic。

`fixtures/providers/mock_flight_provider_cases.json`：小型 fixture 修正，用于让 Golden success 真实穿过完整链路。

上述修正未新增新的 Provider/Snapshot 业务语义；聚合测试与全量 regression 均保持 Green，因此不构成 Contract Amendment。

# 5. Golden Scenarios Final Evidence

| ID | Scenario | Status |
| --- | --- | --- |
| GS-01 | Complete Canonical Snapshot | PASS |
| GS-02 | Mapping Partial → Partial Snapshot | PASS |
| GS-03 | Legitimate Empty Snapshot | PASS |
| GS-04 | Provider Failure → No New Snapshot | PASS |
| GS-05 | Conservative Duplicate Merge | PASS |
| GS-06 | Same Itinerary + Multiple Offers | PASS |
| GS-07 | Provenance / Lineage Preservation | PASS |
| GS-08 | Deterministic Replay | PASS |
| GS-09 | Permutation Invariance | PASS |

# 6. Negative Controls Final Evidence

| ID | Negative control | Status |
| --- | --- | --- |
| NC-01 | TIMEOUT ≠ EMPTY | PASS |
| NC-02 | INVALID_RESPONSE ≠ Mapping Partial | PASS |
| NC-03 | Processing-caused Zero ≠ Legitimate EMPTY | PASS |
| NC-04 | Partial Data ≠ Failed Acquisition | PASS |
| NC-05 | Coverage PARTIAL ≠ Data PARTIAL | PASS |
| NC-06 | Broken Graph ≠ Silent Repair | PASS |
| NC-07 | Ambiguous Duplicate ≠ Merge | PASS |
| NC-08 | No New Snapshot ≠ Historical Snapshot Selection | PASS |

# 7. Aggregate Exit Gate G1～G10

| Gate | Name | Status | Evidence |
| --- | --- | --- | --- |
| G1 | SearchPlan Boundary Gate | PASS | provider-neutral、immutable、Requirement-derived、scope 与 M3 对齐 |
| G2 | Provider Contract Gate | PASS | Mock/未来 Real 可共享 capability contract；Execution/Data/Coverage 正交 |
| G3 | Raw / Mapper ACL Gate | PASS | provider-specific weirdness 截止于 Mapper；tolerant mapping 与 provenance 正确 |
| G4 | Canonicalization Gate | PASS | Normalizer 不 invent/guess/default missing facts，不承担 Provider-specific interpretation |
| G5 | Identity / Merge Gate | PASS | 三态 equivalence、conservative merge、Offer isolation、provenance 保留 |
| G6 | Snapshot Assembly Gate | PASS | Complete/Partial/Legitimate Empty/No New Snapshot、coverage/freshness/manifest 正确 |
| G7 | Failure Semantics Gate | PASS | NC-01～NC-08 全 PASS；Empty/Partial/Failure/No-New 不偷换 |
| G8 | Provenance / Determinism Gate | PASS | GS-07～GS-09 全 PASS；full traceability、replay、permutation |
| G9 | Architecture / Regression Gate | PASS | M1/M2/M3 + 全部 M4 focused/contract/scenario/architecture tests Green |
| G10 | Scope / Amendment Gate | PASS | 无 M5/M6/M7/M9/M10/M11 越界；Contract Amendment = NONE |

# 8. Validation / Quality Evidence

M4-U6 focused Golden/Negative suite：21 passed。

Backend 全量测试：291 passed，1 warning。

唯一 warning：既有 `StarletteDeprecationWarning`；不构成 M4 P0 blocker。

Ruff：PASS。

Pyright：PASS。

Architecture / Negative Controls：PASS。

M4-U1～U5 regression：PASS。

M2 regression：PASS。

M3 regression：PASS。

统一 CI：`scripts/ci/all.ps1` PASS；backend / frontend / postgres 全部 Green。

M4 Closure 判定不依赖单一 Golden Suite；Component、Provider Contract、Pipeline Boundary、Golden/Negative、Architecture/Regression 五层证据共同成立。

# 9. Contract / Architecture Preservation

M2 `FlightSegment / Itinerary / Offer / CandidateSnapshot / MissingValue` stable semantic 未被重新定义。

M3 Requirement Authority / Search Readiness 未被 Provider pipeline 反向修改。

Application 继续依赖 Ports；Domain 不依赖 concrete Provider adapter/HTTP/SDK。

Provider IDs / provenance / processing versions 未成为 Canonical Flight identity material。

Cross-provider Offer 默认不 merge；same price 不构成 Offer identity。

Processing-caused zero 不伪装为 Provider EMPTY。

No New Snapshot 不触发历史 Snapshot lookup/reuse/selection。

M4 未提前实现 M5/M6/M7/M9/M10/M11 production capabilities。

Quality gates 未弱化。

Contract Amendment：NONE。

# 10. Git / Repository Closure Evidence

| Evidence | Value |
| --- | --- |
| M4-U6 final commit | `028beb1 test(providers): add M4 aggregate golden scenarios` |
| Previous M4-U5 baseline | `eeb1197 feat(snapshots): add candidate snapshot assembly` |
| Branch / tracking | `main / origin/main` |
| Push | SUCCESS |
| Remote HEAD | verified |
| Working tree | clean |
| Blocker | none |

# 11. M4 Final Status

| Item | Final status |
| --- | --- |
| M4-U1 | PASS |
| M4-U2 | PASS |
| M4-U3 | PASS |
| M4-U4 | PASS |
| M4-U5 | PASS |
| M4-U6 | PASS |
| GS-01～GS-09 | PASS |
| NC-01～NC-08 | PASS |
| Aggregate G1～G10 | PASS |
| Contract Amendment | NONE |
| Repository implementation | Green / pushed / clean |
| M4 Milestone | READY TO MARK CLOSED |
| M5 | READY only after Closure is accepted into Repository Authority |

# 12. Closure Governance Action

本 Closure DOCX 应放入 Repository 既有 M4 milestone governance 路径，并由独立 governance-only Codex 操作完成接纳。接纳时应保留 M4 Specification 作为 Contract Authority，将本 Closure 注册为 formal closure evidence，更新 `docs/DOCUMENT_AUTHORITY.md`，把 M4 标记为 CLOSED，并在不重构 Authority 结构的前提下将 M5 标记为可进入。

Closure acceptance 不应修改 M4 source/test semantic。

Closure acceptance 应使用独立 docs/governance commit。

成功后 commit + push + remote verification + clean tree。

只有 Repository Authority 更新完成后，才正式开始 M5 Implementation。

# 13. 正式收口结论

第三阶段 M4 — Mock Provider + Snapshot 至此完成实现与聚合验收。M4 已证明：provider-neutral SearchPlan 能通过可替换 FlightProvider Port 进入 deterministic Mock acquisition；Raw Evidence 经 Provider Mapper、Common Normalizer 与 conservative Candidate Merger 转换为合法 Canonical Candidate graph；CandidateSnapshotAssembler 能在严格区分 Complete、Partial、Legitimate Empty 与 No New Snapshot 的前提下生成 immutable、可追溯、coverage/freshness/version-aware 的 CandidateSnapshot；GS/NC/Aggregate Gates 对 provenance、failure ownership、determinism、permutation invariance 与 architecture boundary 进行了最终证明。

最终结论：M4 IMPLEMENTATION COMPLETE；AGGREGATE EXIT PASS；CONTRACT AMENDMENT = NONE；正式 Closure artifact 可纳入 Repository Authority。完成 governance acceptance 后，M4 标记 CLOSED，并进入 M5 Walking Skeleton。